## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF

January 18, 2012

The Citizens’ Bond Oversight Committee met at 3:00 p.m. on Wednesday, January 18, 2012 in the Board Room at El Camino College.

The following Oversight Committee Members were present: Frances Mullan and Gloria Dumas.  Members absent were Rebekka Asher (went home ill), Dwight Choyce, Robert Amos and Kirk Retz,

Also present were, Bob Gann, Bruce Hoerning, Jo Ann Higdon and Ann Garten

Minutes of the Citizens’ Oversight Committee Meeting of November 16, 2011:

The minutes were not approved since there wasn’t a quorum.

Measure “E” Agendas:

Bob Gann reviewed the following information from the Measure E section of the November and December Board of Trustees’ agenda.

November 28 , 2011:

- Category Budgets and Balances

- Measure E Project Budget Changes – This change is done to (a) allocate interest income. Interest of $1,011,537 was earned, (b) reallocate excess budget from the Social Science Modernization project and (c) increase underfunded project budgets.

- Measure E Project Name Changes

Math & Business Building will be called Math Business and Allied Health Building

Math Science & New Tech Arts will be called Industry & Technology Building.

- Contract – Flewelling & Moody – Restroom Access Compliance Phase 2 – Original contractor for the Restroom renovation was disqualified after Phase 1 was completed.  Phase 2 had to be rebid.

- Contract – HMC Architects – Master Architect Services – This firm works on ECC Master Plan.

- Bid Award 2011-12 – Musical Instruments – Various

- Change Order – American Gardens – Baseball Field Improvement Project

- Change Order – Taisei Construction, Inc – Math Business Allied Health Building Project

- Purchase Orders (PO) and Blanket Purchase Orders (BPO) – Blanket Purchase Order to Daily Breeze for advertising Bids.

December 12, 2011:

- Category Budgets and Balances

- Contract – Flewelling & Moody – Bookstore Modernization Phase 1B - Since the first level was not to code compliance as it was constructed it was decided to delete this project so that the contractor can complete work on time.  The additional cost is for the added work of the architect to bid and provide administration for this work as a separate project.

- Contract – Psomas – Utility Mapping – Mapping of underground utilities adjacent to the Stadium, Shops and Industry & Technology building.

- Bid Awards 2011-4 – Parking Lot Lighting & Security Upgrade Project – Replace parking lot lighting, exterior security for campus and re-bulb interior walkways.

- Retention Reduction – HPS Mechanical, Inc. – Electrical & Data Conversion Project

- Notice of Job Completion – American Gardens – Baseball Field Improvement Project

- Change Order – Taisei Construction Corporation – Math Business Allied Health Building Project

- Unilateral Change Order – Taisei Construction Corporation – Math Business Allied Health Building Project

- Purchase Orders (PO) and Blanket Purchase Orders (BPO)

Schedule of Future Meetings:

Next meeting will at held on March 21, 2012 @ 3:00 pm.

Public Comment:

Bruce notified everyone that he will be resigning his position as of February 3, 2012.  Everyone wished him well.

Public Comment:

- At the last meeting question was asked regarding teleconference at the meeting.  Jo Ann contacted the attorney and their advice was technically we can do it but practically hard to do, since this board is subject to the Brown Act.  The teleconference has to be open to the public with time and date being posted for all to see.  Teleconference has to be done in a public place with enough notice.

- Action was taken at the last Board of Trustees meeting authorizing a general survey to be conducted in the community.  Survey will be done by mid April.  After the results are presented the Board of Trustees will decide what avenue to pursue.  If the extension is approved by the Board of Trustees then it will be on the November election.

Adjournment:

The meeting was adjourned at 4:00 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)