## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

January 20, 2010

PRESENT:

__x__ Robert Amos	     	        __x__ Joshua Casper   	  	     __x__Frances Mullan

__x__ Richard Browning	        __x__ Gloria Dumais	     	     _____Kirk Retz

Also Attending:   Bob Gann, Jo Ann Higdon, Bruce Hoerning, Ann Garten

Open Meeting:  The meeting was called to order at 3:30 p.m.

Minutes:  The minutes of November 18 were approved.

Measure “E” Agenda (s):

- November 16, 2009:     Not much activity.

A.  Project listing budget by major categories.

B.  Purchase orders.

- December 21, 2009:

- Category budgets

- CTL Environmental – This company does testing and abatement for asbestos, etc.   In 2004 a survey of the campus was done.

- GDL Construction -  The change orders are about 80 percent complete.   Some things can’t be known in advance.  In general “as builts” in community colleges are not what would be expected.     For example, the Humanities building had tunnels underneath.

- HPS Mechanical – Phase 3 Infrastructure – Most are items listed in the change orders were discovered as part of the trenching.

- Mackone Development (Bookstore renovation) – This is the first change order to this project.  It is anticipated that the Bookstore will be in the newly renovated location in March.

- Pierre Sprinkler and Landscaping (reclaimed water project) – The change order extends the water line to comply with the L.A. health inspector requirement.

- CCS Presentation System  - The work involved moving the audio visual equipment from the Social Science building into the modular units they will occupy until the renovation is complete.

- Purchase orders  - B is for blanket purchase orders and P is for regular purchase orders.

The Lot H parking item was to get a permit for fencing.

MBA Building:  They are at the point of bidding for the MBA building, so a demo presentation was created.   This was shown to attendees.    Highlights:

- The building will be four stories.

- Floor plans for each story were shown.

- In general, offices will be on the upper north side.

- The fourth floor will house the Nursing Department.

- Conceptually, it will be similar to the Humanities building.

- There will be signage.

Annual Report:    Ann Garten gave an update on the Annual Report.  They are waiting for the audit in order to complete the report.  It is anticipated that they will receive the audit by March 10.  She will e-mail the basic report (without the audit) to the members.  The Annual Report will be presented to the Board in April.

Open Discussion:  Jo Ann Higdon stressed that due to the amount of work being done on campus, committee members will be seeing a lot of change orders.  Items need to be addressed as they are found.   ECC has a project management company (Bovis Lend Lease), and they do a good job of making sure items needing to be fixed are justified.  ECC also has a state inspector on campus.

Public Comment:  The next meeting is on March 17 (St. Patrick’s Day).

Adjournment:   The meeting was adjourned at 4 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite12010