A.	PROJECT BUDGETS

The Facilities Needs Report prepared May 2002, established preliminary budgets for the renovation or replacement of the buildings reported in the categories identified below.  The Needs Report was the basis for determining the amount of bond funding required to complete the facilities upgrade/modernization program.  The preliminary budgets were revised February 17, 2004, when project scopes and timelines were further defined.  Budgets were also revised as of May 16, 2005.  Also included in the needs report was a listing compiled by division of equipment and technology that needed to be replaced or upgraded.

The following table reports expenditures through December 31, 2005.

GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS

(Thru 12/31/05) Datatel 12/27/05

|  | REVISED BUDGET | TOTAL EXPENDITURES | BALANCE |
| --- | --- | --- | --- |
| Additional Classrooms and Modernization (ACM) |  |  |  |
| Acquisitions (0201) | 5,000,000 | 705,867 | 4,294,133 |
| Architectural Barrier Removal Phase 2 (0202) | 1,529,000 | 18,582 | 1,510,418 |
| Athletic Education and Fitness Complex (0203) | 15,718,000 | 274,322 | 15,443,678 |
| Bookstore/Cafeteria Conversion to Administration (0204) | 6,084,896 | 73,428 | 6,011,468 |
| Business Building Replacement (0205) | 10,926,189 | 139,877 | 10,786,312 |
| Central Plant (0206) | 10,858,000 | 187,740 | 10,670,260 |
| Child Development Center Phase 2 (0207) | 2,525,000 | 30,573 | 2,494,427 |
| Crenshaw Blvd. Frontage Enhancement (0208) | 1,100,000 | 13,418 | 1,086,582 |
| Fire Academy Structure (0209) | 791,375 | 13,580 | 777,795 |
| Fire Program Facility (0210) | 123,000 | 1,656 | 121,344 |
| Humanities Complex Replacement (0212) | 23,120,064 | 1,603,663 | 21,516,401 |
| Learning Resource Center Addition (0213) | 7,100,000 | 121,824 | 6,978,176 |
| Manhattan Beach Blvd. Parking Structure and Entrance (0214) | 216,232 | 812 | 215,420 |
| Remodeling Phase Two (0216) | 157,625 | 34,611 | 123,014 |
| Remodeling Phase Three (0217) | 8,715,875 | 105,101 | 8,610,774 |
| Science Complex Renovation (0219) | 6,721,738 | 6,473,940 | 247,798 |
| Signage and Wayfinding (0224) | 2,600,000 | 53,905 | 2,546,095 |
| Student Services and Activities Replacement (0220) | 31,928,118 | 405,068 | 31,523,050 |
| Temporary Space and Relocation Costs (0221) | 2,000,000 | 693,153 | 1,306,847 |
| Master Planning (0223) |  | 105,548 | (105,548) |
| Reserve for Contingencies (0299) | 37,748,071 | - | 37,748,071 |
| Total Additional Classrooms and Modernization | 174,963,183 | 11,305,801 | 163,657,382 |
| Campus Site Improvements: Accessibility, Safety / Security (CSI) |  |  |  |
| Asphalt Resurfacing - All Lots (0301) | 400,000 | 14,975 | 385,025 |
| Emergency Generators and Distribution (0302) | 2,265,000 | 17,671 | 2,247,329 |
| Emergency Power to Security Lighting (0303) | 175,000 | 1,365 | 173,635 |
| Entrance - Redondo Beach Blvd. to Lot H (0304) | 400,000 | 4,501 | 395,499 |
| Fencing Replacement and Additions (0305) | 375,000 | 2,926 | 372,074 |
| Landscaping and Irrigation System Replacements (0306) | 2,540,000 | 42,403 | 2,497,597 |
| Lighting - Upgrade / Replace All Lots (0308) | 2,440,000 | 19,036 | 2,420,964 |
| Lot F Parking Structure Improvements (0309) | REVISED BUDGET 1,632,000 | TOTAL EXPENDITURES 23,669 | BALANCE 1,608,331 |
| Lot H Parking Structure (0310) | 8,348,666 | 872,601 | 7,476,065 |
| Paving Replacement - All Walks and Driveways (0311) | 2,187,000 | 17,062 | 2,169,938 |
| Pedestrian Walks at Manhattan Beach Blvd. and Lot E (0312) | 81,600 | 637 | 80,963 |
| Security Video (0313) | 180,000 | 7,831 | 172,169 |
| Voice / Data / Signal Site Duct Bank (0314) | 1,945,181 | 84,628 | 1,860,553 |
| Reserve for Contingencies (0399) | 1,757,784 | - | 1,757,784 |
| Total Campus Site Improvements: Accessibility, Safety / Security | 24,727,231 | 1,109,304 | 23,617,927 |
| Energy Efficiency Improvements (EEI) |  |  |  |
| Energy Efficiency Improvements Phase Two (0402) | 2,818,000 | 43,000 | 2,775,000 |
| Reserve for Contingencies (0499) | 215,653 | - | 215,653 |
| Total Energy Efficiency Improvements | 3,033,653 | 43,000 | 2,990,653 |
| Health and Safety Improvements (HSI) |  |  |  |
| Administration (0501) | 4,367,732 | 72,324 | 4,295,408 |
| Art & Behavioral Sciences (0502) | 12,247,136 | 204,843 | 12,042,293 |
| Auxiliary Warehouse (0504) | 105,042 | 1,305 | 103,737 |
| Communications (0507) | 8,223,354 | 220,115 | 8,003,239 |
| Construction Technology (0508) | 943,970 | 16,588 | 927,382 |
| Domestic Water System (0509) | 2,488,800 | 68,622 | 2,420,178 |
| Facilities and Receiving (0510) | 1,985,416 | 141,908 | 1,843,508 |
| Fire Alarm (0511) | 780,800 | 9,056 | 771,744 |
| Firelines (0512) | 1,837,503 | 81,798 | 1,755,705 |
| Hazardous Materials Abatement (0513) | 200,000 | 76,359 | 123,641 |
| Library (0515) | 7,876,509 | 419,762 | 7,456,747 |
| Marsee Auditorium (0516) | 6,670,843 | 112,806 | 6,558,037 |
| Math & Computer Sciences (0517) | 10,761,643 | 181,548 | 10,580,095 |
| Music (0518) | 8,896,846 | 227,342 | 8,669,504 |
| Natural Gas System (0519) | 488,000 | 5,698 | 482,302 |
| North Gymnasium (0520) | 3,248,993 | 257,277 | 2,991,716 |
| Physical Education and Men's Shower (0521) | 4,216,871 | 67,618 | 4,149,253 |
| Planetarium (0522) | 559,465 | 12,921 | 546,544 |
| Pool and Health Center (0523) | 8,273,592 | 140,855 | 8,132,737 |
| Primary Electrical Distribution System (0524) | 13,460,000 | 530,769 | 12,929,231 |
| Reimbursements (0525) | 1,456,353 | 1,456,353 | - |
| Security Systems (0526) | 1,313,664 | 30,535 | 1,283,129 |
| Sewer System (0527) | 1,964,200 | 25,062 | 1,939,138 |
| Social Sciences (0528) | 7,415,520 | 148,852 | 7,266,668 |
| Storm Drain System (0530) | 1,083,909 | 14,548 | 1,069,361 |
| Technical Arts (0531) | 5,600,000 | 105,624 | 5,494,376 |
| Shops (0533) | 10,600,000 | 213,338 | 10,386,662 |
| Reserve for Contingencies (0599) | 8,337,328 | - | 8,337,328 |
| Total Health and Safety Improvements | 135,403,489 | 4,848,555 | 130,559,665 |
| Information Technology and Equipment (ITE) |  |  |  |
| Behavioral and Social Sciences (0601) | 579,077 | 22,984 | 556,093 |
| Business (0602) | 1,123,650 | 438,401 | 685,249 |
| Facilities Planning and Services (0603) | 1,818,724 | 283,304 | 1,535,420 |
| Fine Arts (0604) | 2,805,096 | 328,212 | 2,476,884 |
| Health Sciences and Athletics (0605) | 1,203,993 | 177,688 | 1,026,305 |
| Humanities (0606) | 607,033 | 150,534 | 456,499 |
| Industry and Technology (0607) | 1,771,641 | 422,712 | 1,348,929 |
| Information Technology (0608) | 14,557,510 | 1,784,540 | 12,772,970 |
| Learning Resources (0609) | 4,665,775 | 137,253 | 4,528,522 |
| Math (0610) | 688,661 | 134,997 | 553,664 |
| Natural Sciences (0611) | 3,002,285 | 585,119 | 2,417,166 |
| Nursing (0612) | 252,651 | 116,478 | 136,173 |
| Student and Community Advancement (0613) | REVISED BUDGET 567,500 | TOTAL EXPENDITURES 169,879 | BALANCE 397,621 |
| Interfund Transfer (0614) | 141,150 | 141,150 | - |
| Phase II, III, IV Purchases (0697) | 12,686,900 | - | 12,686,900 |
| Installation Contingency (0698) | 4,464,194 | - | 4,464,194 |
| Reserve for Contingencies (0699) | 3,746,018 | - | 3,746,018 |
| Total Information Technology and Equipment | 54,681,858 | 4,893,250 | 49,788,608 |
| Physical Education Facilities Improvements (PEFI) |  |  |  |
| Baseball Field (0701) | 1,091,800 | - | 1,091,800 |
| North Field (0702) | 481,600 | - | 481,600 |
| Sand Volleyball (0703) | 12,300 | - | 12,300 |
| Reserve for Contingencies (0799) | 121,349 | - | 121,349 |
| Total Physical Education Facilities | 1,707,049 | - | 1,707,049 |
| Refunding Income | 6,866,776 | - | 6,866,776 |
|  | $ 401,383,239 | $ 22,199,910 | $ 379,188,060 |

B.	CITIZENS’ BOND OVERSIGHT COMMITTEE

The next meeting of the Citizens’ Bond Oversight Committee is scheduled for January 25 at 9 a.m. in the Administration Building, Room 127.

# RETENTION REDUCTION

It is recommended to reduce from 10% to 5% the retention amount being withheld from Circulating Air Inc. for work performed on the Science Complex Renovation project.  The work is substantially complete, and the remaining 5% is sufficient to ensure completion and protect the District’s interest.

D.	CONTRACTS VALUED AT $50,000 OR HIGHER

It is recommended that the Board of Trustees, in accordance with Board Policy 6340, approve the District entering into the following agreement and that the Vice President – Administrative Services, or his designee, be authorized to execute the necessary documents

Contractor					Dates of Service		Cost

Southern California Edison (SCE)		01/2006-03/2007		$373,957

SCE is to install new conduits, transformers, meters and associated equipment to provide electricity to the District’s new electrical substation.

Beck & Graboski Design Office 		06/24/06-12/31/06		$70,000

Beck & Graboski Design Office will provide design services for campus wayfinding and facilities signage.  The not-to-exceed cost of the contract is $70,000, including reimbursables.

E.	PURCHASE ORDERS

The following purchase orders have been issued in accordance with the District’s purchasing policy and authorization of the Board of Trustees.  It is recommended that the following purchase orders for Measure “E” expenditures be ratified and that payment be authorized upon delivery and acceptance of the items or services ordered.

P.O.

Number	Vendor Name	Site Name	Description	    P.O. Cost

P0089043	State Water Resources Control 	Humanities Complex 	Site Improvements	$284.00

P0089044	Hydrologue, Inc.	Humanities Complex 	Testing & Inspection	$2,600.00

P0089046	A-1 Coast Rentals	Humanities Complex 	Site Improvements	$268.00

P0089047	Workplace Resource	Administration	Group II Equipment	$16,755.58

P0089048	Industrial High Voltage	Humanities Complex 	Site Improvements	$1,490.00

P0089051	SNI Security Network, Inc.	Humanities Complex 	Professional Services-Bon	$1,157.50

P0089053	Psomas	Firelines	Architecture & Engineering	$3,500.00

P0089055	Doja, Inc.	Primary Elect Distri	Buildings	$6,600.00

Total : 	8	$32,655.08

B0089042	SC Advisory Services	Master Planning	Professional Services-Bon	$49,000.00

B0089045	Wards Architects & E	Pool & Health Center	Architecture & Engineering	$1,601.94

B0089049	Vector Resources, In	Primary Elect Distri	Site Improvements	$3,282,068.90

B0089052	Ford Graphics	Master Planning	Blue Printing-Construction	$12,000.00

B0089054	Daily Breeze, the	Master Planning	Advertising-Bond Projects	$4,500.00

B0089057	LCC 3 Construction 	Humanities Complex 	Architecture & Engineering	$4,500.00

Total : 	6	$3,353,670.84

Total POs and BPOs : 	14	TOTAL :	$3,386,325.92