## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

March 17, 2010

PRESENT:

__x__ Robert Amos	               _____ Joshua Casper   	  	     _____Frances Mullan

__x__ Richard Browning	    __x__ Gloria Dumais	     	     _____Kirk Retz

Also Attending:   Bob Gann, Ann Garten, Tom Brown, Jo Ann Higdon, Janice Ely, Taylor Ulrich (VLS)

Open Meeting:  The meeting was called to order at 3:40 p.m.

Lack of Quorum:  It was decided that even though they didn’t have a quorum, they would proceed with the meeting and the reports and repeat them at the next meeting if necessary.

Minutes:  The minutes of January 20 were deferred to the next meeting.

Measure “E” Agenda (s):

January 19, 2010:

A.  Quarterly breakout of bond project expenditures.

- Change Order – GDL Construction – Humanities Plaza.  ($9,274)  There will be a grand opening ceremony for the Plaza.  Ann Garten’s office will send out the information on this.

- Change Order – HPS Mechanical - Phase 3 Infrastructure  ($39,240)  It was noted that they generally budget 7 percent of a project’s budget for change orders.

- Change Order – Letner Roofing Co. – South Gym Roofing ($107,000).  They added some additional roofing.

- Change Order - Mackone Development – Bookstore Renovation ($87,091).  They had to fur out a wall.

- Change Order – Pierre Sprinkler and Landscaping – Reclaim Water Project ($4,819)

- Change Order – Tri Span, Inc.– Business Demolition Project ($31,303).  They discovered additional asbestos that had to be abated.

- Purchase orders.

February 16:

- Summary of Category Budgets and Balances

- Contract – Koury Engineering and Testing, Inc. ($92,000)  – for special testing.

- Contract – LCC3 Construction Services, Inc. – ($129,600)   They  provide a DSA certified inspector.

- Change Order – HPS Mechanical – Phase 3 Infrastructure ($14,625)

- Change Order – Mackone Development Inc.– Bookstore Renovation ($72,378)

- Change Order – Pierre Sprinkler and Landscaping - Reclaim Water Project ($5,333). Install a pressure relief valve.

- Change Order – Tri-Span Inc. – Business Demolition.($22,458).  They did receive credit for the company’s mistake.

- Purchase orders

Bond Audit:  Taylor Ulrich from Vicente Lloyd Stutzman LLP reviewed the Performance Audit and the Financial Audit.  Copies were distributed to the group.

Performance Audit:

Page 1 – The Independent Auditor’s Report – ECC expended bond funds properly.

Page 2 – Objectives and Scope of  the Audit

Page 3 – Background information on Proposition 39

Page 4 – Procedures Performed

Page 5 – Conclusion.

Page 6 – Procedural Requirements of Proposition 39 (from current year)

Page 7 -  Procedural Requirements of Proposition 39 (from last year).   ECC is missing one person from the required number of members on the Oversight Committee.

Financial Audit:

Page 1 – The Independent Auditor’s Report (clean report)

Page 3 – Revenue Bond Construction Fund Balance Sheet

Page 4 – Statement of Revenues, Expenditures and Changes in Fund Balance – Revenue  Bond Construction Fund

Pg. 5 – Statement of Revenues, Expenditures and Changes in Fund Balance – Budget and Actual - Revenue Bond Construction Fund

Page 6 – Notes to the Financial Statements

Pages. 11 and 12 -  Report on Internal Controls (no deficiencies) – a clean report

Pages 13 and 14 – Schedule of Findings and Questioned Costs - no findings to question.

Open Discussion:  none

Public Comment:  Ann Garten distributed a signature page for members to sign for the Annual Report.

Adjournment:  The meeting was adjourned at 4:15 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite31710