A.	PROJECT BUDGETS

The Facilities Needs Report prepared May 2002, established preliminary budgets for the renovation or replacement of the buildings reported in the categories identified below.  The Needs Report was the basis for determining the amount of bond funding required to complete the facilities upgrade/modernization program.  The preliminary budgets were revised February 17, 2004, when project scopes and timelines were further defined.  Budgets were also revised as of May 16, 2005.  Also included in the needs report was a listing compiled by division of equipment and technology that needed to be replaced or upgraded.

The following table reports expenditures through March 1, 2006.

| GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS (Thru 03/01/06) Datatel 03/01/06 |  |  |  |
| --- | --- | --- | --- |
|  | REVISED BUDGET | EXPENDED | BALANCE |
| Additional Classrooms and Modernization (ACM) |  |  |  |
| Acquisitions (0201) | 5,000,000 | 705,867 | 4,294,133 |
| Architectural Barrier Removal Phase 2 (0202) | 1,529,000 | 18,582 | 1,510,418 |
| Athletic Education and Fitness Complex (0203) | 15,718,000 | 274,322 | 15,443,678 |
| Bookstore/Cafeteria Conversion to Administration (0204) | 6,084,896 | 73,428 | 6,011,468 |
| Business Building Replacement (0205) | 10,926,189 | 139,877 | 10,786,312 |
| Central Plant (0206) | 10,858,000 | 187,740 | 10,670,260 |
| Child Development Center Phase 2 (0207) | 2,525,000 | 30,573 | 2,494,427 |
| Crenshaw Blvd. Frontage Enhancement (0208) | 1,100,000 | 13,418 | 1,086,582 |
| Fire Academy Structure (0209) | 791,375 | 14,880 | 776,495 |
| Fire Program Facility (0210) | 123,000 | 1,656 | 121,344 |
| Humanities Complex Replacement (0212) | 23,120,064 | 2,333,234 | 20,786,830 |
| Learning Resource Center Addition (0213) | 7,100,000 | 121,824 | 6,978,176 |
| Manhattan Beach Blvd. Parking Structure and Entrance (0214) | 216,232 | 812 | 215,420 |
| Remodeling Phase Two (0216) | 157,625 | 36,393 | 121,232 |
| Remodeling Phase Three (0217) | 8,715,875 | 105,101 | 8,610,774 |
| Science Complex Renovation (0219) | 6,721,738 | 6,477,215 | 244,523 |
| Signage and Wayfinding (0224) | 2,600,000 | 53,905 | 2,546,095 |
| Student Services and Activities Replacement (0220) | 31,928,118 | 405,068 | 31,523,050 |
| Temporary Space and Relocation Costs (0221) | 2,000,000 | 714,987 | 1,285,013 |
| Master Planning (0223) |  | 231,669 | (231,669) |
| Reserve for Contingencies (0299) | 37,748,071 |  | 37,748,071 |
| Total Additional Classrooms and Modernization | 174,963,183 | 12,189,684 | 162,773,499 |
|  | REVISED BUDGET | EXPENDED | BALANCE |
| Campus Site Improvements: Accessibility, Safety / Security (CSI) |  |  |  |
| Asphalt Resurfacing - All Lots (0301) | 400,000 | 14,975 | 385,025 |
| Emergency Generators and Distribution (0302) | 2,265,000 | 17,671 | 2,247,329 |
| Emergency Power to Security Lighting (0303) | 175,000 | 1,365 | 173,635 |
| Entrance - Redondo Beach Blvd. to Lot H (0304) | 400,000 | 4,501 | 395,499 |
| Fencing Replacement and Additions (0305) | 375,000 | 2,926 | 372,074 |
| Landscaping and Irrigation System Replacements (0306) | 2,540,000 | 42,403 | 2,497,597 |
| Lighting - Upgrade / Replace All Lots (0308) | 2,440,000 | 19,036 | 2,420,964 |
| Lot F Parking Structure Improvements (0309) | 1,632,000 | 32,732 | 1,599,268 |
| Lot H Parking Structure (0310) | 8,348,666 | 872,601 | 7,476,065 |
| Paving Replacement - All Walks and Driveways (0311) | 2,187,000 | 17,062 | 2,169,938 |
| Pedestrian Walks at Manhattan Beach Blvd. and Lot E (0312) | 81,600 | 637 | 80,963 |
| Security Video (0313) | 180,000 | 7,831 | 172,169 |
| Voice / Data / Signal Site Duct Bank (0314) | 1,945,181 | 84,628 | 1,860,553 |
| Reserve for Contingencies (0399) | 1,757,784 | - | 1,757,784 |
| Total Campus Site Improvements: Accessibility, Safety / Security | 24,727,231 | 1,118,367 | 23,608,864 |
| Energy Efficiency Improvements (EEI) |  |  |  |
| Energy Efficiency Improvements Phase Two (0402) | 2,818,000 | 43,000 | 2,775,000 |
| Reserve for Contingencies (0499) | 215,653 |  | 215,653 |
| Total Energy Efficiency Improvements | 3,033,653 | 43,000 | 2,990,653 |
| Health and Safety Improvements (HSI) |  |  |  |
| Administration (0501) | 4,367,732 | 80,867 | 4,286,865 |
| Art & Behavioral Sciences (0502) | 12,247,136 | 204,843 | 12,042,293 |
| Auxiliary Warehouse (0504) | 105,042 | 1,305 | 103,737 |
| Communications (0507) | 8,223,354 | 220,115 | 8,003,239 |
| Construction Technology (0508) | 943,970 | 16,588 | 927,382 |
| Domestic Water System (0509) | 2,488,800 | 68,622 | 2,420,178 |
| Facilities and Receiving (0510) | 1,985,416 | 141,908 | 1,843,508 |
| Fire Alarm (0511) | 780,800 | 9,056 | 771,744 |
| Firelines (0512) | 1,837,503 | 85,268 | 1,752,235 |
| Hazardous Materials Abatement (0513) | 200,000 | 76,703 | 123,297 |
| Library (0515) | 7,876,509 | 421,587 | 7,454,922 |
| Marsee Auditorium (0516) | 6,670,843 | 112,806 | 6,558,037 |
| Math & Computer Sciences (0517) | 10,761,643 | 190,644 | 10,570,999 |
| Music (0518) | 8,896,846 | 227,342 | 8,669,504 |
| Natural Gas System (0519) | 488,000 | 5,698 | 482,302 |
| North Gymnasium (0520) | 3,248,993 | 257,277 | 2,991,716 |
|  | REVISED BUDGET | EXPENDED | BALANCE |
| Physical Education and Men's Shower (0521) | 4,216,871 | 67,618 | 4,149,253 |
| Planetarium (0522) | 559,465 | 12,921 | 546,544 |
| Pool and Health Center (0523) | 8,273,592 | 140,855 | 8,132,737 |
| Primary Electrical Distribution System (0524) | 13,460,000 | 1,017,569 | 12,442,431 |
| Reimbursements (0525) | 1,456,353 | 1,456,353 | - |
| Security Systems (0526) | 1,313,664 | 30,245 | 1,283,419 |
| Sewer System (0527) | 1,964,200 | 22,629 | 1,941,571 |
| Social Sciences (0528) | 7,415,520 | 152,161 | 7,263,359 |
| Storm Drain System (0530) | 1,083,909 | 12,532 | 1,071,377 |
| Technical Arts (0531) | 5,600,000 | 108,123 | 5,491,877 |
| Shops (0533) | 10,600,000 | 213,338 | 10,386,662 |
| Reserve for Contingencies (0599) | 8,337,328 | - | 8,337,328 |
| Total Health and Safety Improvements | 135,403,489 | 5,354,973 | 130,048,516 |
| Information Technology and Equipment (ITE) |  |  |  |
| Behavioral and Social Sciences (0601) | 579,077 | 22,984 | 556,093 |
| Business (0602) | 1,123,650 | 438,401 | 685,249 |
| Facilities Planning and Services (0603) | 1,818,724 | 283,304 | 1,535,420 |
| Fine Arts (0604) | 2,805,096 | 328,212 | 2,476,884 |
| Health Sciences and Athletics (0605) | 1,203,993 | 177,688 | 1,026,305 |
| Humanities (0606) | 607,033 | 150,534 | 456,499 |
| Industry and Technology (0607) | 1,771,641 | 422,712 | 1,348,929 |
| Information Technology (0608) | 14,557,510 | 1,784,540 | 12,772,970 |
| Learning Resources (0609) | 4,665,775 | 260,085 | 4,405,690 |
| Math (0610) | 688,661 | 134,997 | 553,664 |
| Natural Sciences (0611) | 3,002,285 | 585,119 | 2,417,166 |
| Nursing (0612) | 252,651 | 116,478 | 136,173 |
| Student and Community Advancement (0613) | 567,500 | 169,879 | 397,621 |
| Interfund Transfer (0614) | 141,150 | 141,150 | - |
| Phase II, III, IV Purchases (0697) | 12,686,900 |  | 12,686,900 |
| Installation Contingency (0698) | 4,464,194 |  | 4,464,194 |
| Reserve for Contingencies (0699) | 3,746,018 | - | 3,746,018 |
| Total Information Technology and Equipment | 54,681,858 | 5,016,082 | 49,665,776 |
| Physical Education Facilities Improvements (PEFI) |  |  |  |
| Baseball Field (0701) | 1,091,800 | - | 1,091,800 |
| North Field (0702) | 481,600 | - | 481,600 |
| Sand Volleyball (0703) | 12,300 | - | 12,300 |
| Reserve for Contingencies (0799) | 121,349 | - | 121,349 |
| Total Physical Education Facilities | 1,707,049 | - | 1,707,049 |
| Refunding Income | 6,866,776 |  | 6,866,776 |
|  | $ 401,383,239 | $ 23,722,107 | $ 377,661,132 |
| *Master Planning expenses will be spread at a later date. |  |  |  |

### B.	CONTRACTS $50,000 OR HIGHER

It is recommended that the Board of Trustees, in accordance with Board Policy 6340, approve the District entering into the following agreement.  The Vice President – Administrative Services, or his authorized designee, has executed the necessary documents.

Southland Industries			04/01/06-03/31/07	  Not To Exceed:  $1,539,000

Facilities Planning & Services is contracting for engineering services, software, equipment and installation for energy system upgrades to campus facilities.  This contract’s scope of work includes upgrading the existing campus energy management system and converting existing pneumatic controls to direct digital control in 15 campus buildings.  Training and maintenance support is also included.  Specific detailed information of the contract’s scope of work is contained in El Camino Community College’s Request for Proposal (RFP) Number 06-001.

## C.	NOTICE OF JOB COMPLETION

It is recommended that the Board approve payment for work performed on the projects listed below.  The required work has been completed in accordance with the conditions and specifications of the subject Bids and have been accepted by the District Representative.  Payment is to be paid as indicated below.

Project						Contract Amount

Art and Behavioral Science

Elevator Upgrade					$85,000

Bid #2005-08	(Board	11/15/04)

BPO #89077

Total:	$85,000

Payable to:	University Elevator Company

23441 Golden Springs Dr., #471

Diamond Bar, CA  91765

# D.	INFORMATION – REVISED ALLOCATION MEASURE E, SERIES A

At the August 18, 2003, Board of Trustees meeting, an equipment list totaling $4,096,084 was presented as an information item.  Since that date, the funds from the sale of Measure E, Series A list have been spent with the exception of $338,883.  The administration is reallocating these funds to the academic divisions for future equipment needs.

Equipment purchases will be approved by the Cabinet using parameters established by State Title V regulations, El Camino College District policies and Proposition 39 requirements.

E.	INFORMATION – ALLOCATION OF 2005 REFUNDING PROCEEDS

On November 21, 2005, the Board of Trustees accepted the 2005 General Obligation Refunding Bond income of $6,866,756.  At the time of acceptance, the Board of Trustees was advised that the $1,000,000 would be, “…spent on equipment to be used for instructional and support services.”

At this time, the administration is advising the Board that the following budgets are being established to expend the $1,000,000 as follows:

Academic Affairs				$725,000

Administrative Services	 		  195,000

Student & Community Advancement		    80,000

Equipment purchases will be approved by the Cabinet using parameters established by State Title V regulations, El Camino College District policies and Proposition 39 requirements.

F.	CITIZENS’ BOND OVERSIGHT COMMITTEE

The next meeting of the Citizens’ Bond Oversight Committee is scheduled for April 19 at 3 p.m.         in the Administration Building, Room 127.

G.	PURCHASE ORDERS

The following purchase orders have been issued in accordance with the District’s purchasing policy and authorization of the Board of Trustees.  It is recommended that the following purchase orders for Measure “E” expenditures be ratified and that payment be authorized upon delivery and acceptance of the items or services ordered.

P.O.

Number	Vendor Name	Site Name	Description	    P.O. Cost

P0081752	Dell Marketing L. P.	Remodeling-Phase 2	Group I Equipment	$1,277.09

P0081828	GM Business Interiors	Remodeling-Phase 2	Group I Equipment	$7,773.87

P0089066	Statewide Educational Wrap-Up 	Humanities Complex 	Professional Services-Bon	$52,739.00

P0089067	Keenan & Associates	Humanities Complex 	Professional Services-Bon	$735.99

P0089070	CDW Computer Centers, Inc.	Remodeling-Phase 2	Group I Equipment	$504.94

P0089071	Commercial Fence & Iron Works	Humanities Complex 	Site Improvements	$13,380.00

P0089072	Flewelling & Moody	TemporarySpace/Reloc	Architecture & Engineering	$20,000.00

P0089073	Flewelling & Moody	Primary Elect Distri	Architecture & Engineering	$9,000.00

P0089074	C.W. Driver	Humanities Complex 	Professional Services-Bon	$1,676.93

P0089075	W.S. Klem Construction, Inc.	Humanities Complex 	Site Improvements	$14,970.00

P0089079	CCS Presentation Systems, Inc.	Remodeling-Phase 2	Group I Equipment	$19,287.15

P0089103	Archie Ivy, Inc.	TemporarySpace/Reloc	Site Improvements	$7,250.00

Total : 	12	$148,594.97

B0089030	West-Star Constructi	Emerg Generators	Site Improvements	$65,000.00

B0089044	Hydrologue, Inc.	Humanities Complex 	Testing & Inspection	$2,600.00

B0089047	Workplace Resource	Administration	Group II Equipment	$16,755.58

B0089056	Aqua Science Engineer	Humanities Complex 	Site Improvements	$12,812.00

B0089059	Marcor Remediation,	Humanities Complex 	Site Improvements	$9,100.00

B0089077	University Elevator	Art & Behavioral Sci	Buildings	$85,000.00

Total : 	6	$191,267.58

Total POs and BPOs : 	18	TOTAL :	$339,862.55