## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF

April 16, 2015

The Citizens’ Bond Oversight Committee met at 3:30 p.m. on Wednesday, April 16, 2015 in the Board Room at El Camino College.

The following Oversight Committee Members were present, Gloria Dumais, Sharda Jones, Steve Scott, Michael Goguen, and Kirk Retz.  Nilo Michlin, Dwight Choyce and Joan Jones were absent.

Also present was Jo Ann Higdon, Tom Brown, Bob Bradshaw, Taylor Ulrich and Ann Garten.

Minutes of the Citizens’ Oversight Committee Meeting of December 3rd:

The minutes were approved.

Measure “E” Agendas:

Tom Brown reviewed the following information from the Measure E section of the December, January, February and March Board of Trustees’ agendas.

December 15, 2014:

- Category Budgets and Balances

- Contract - Kunzman Associates, Inc. - Various Projects - conducting traffic study for the North parking and Lot C.   Received the report and will be going over the findings

- Contract - HMC Architects - provide rough order of magnitude of cost estimate for potential project on Fire Academy in Inglewood.

- Change Order - Sinanian Development, Inc. - Athletic Education & Fitness Complex Project - Stadium Phase II - pertains to work underground.

- Purchase Orders and Blanket Purchase Orders

January 15, 2015:

- Category Budgets and Balances – Detailed budget of all projects.

- Change Order - Golden Star Technology, Inc. - Industry & Technology Building Project - additional audio visual equipment installation.

- Change Order - Golden Star Technology, Inc. - Shops Building Replacement Project - additional audio visual equipment installation.

- Purchase Orders and Blanket Purchase Orders

February 17, 2015:

- Category Budgets and Balances

- Contract - School Construction Compliance, LLC - Parking Structure Upgrade Lot F & E Project - providing labor compliance, prevailing wage and apprenticeship consulting services for the parking structure.

- Change Order - Sinanian Development, Inc. - Athletic Education & Fitness Complex - Stadium Phase II Project

- Change Order - S.J. Amoroso - Industry and Technology Building Project - Closing out of the project.

- Purchase Orders and Blanket Purchase Orders

March 16, 2015:

- Category Budgets and Balances

- Change Order - Pinner Construction Company, Inc. - contractor will provide credit to the district for the unused allocated monies.

- Contract Amendment - Prestige Security Services

- Contract Amendment - The Vinewood Company - Athletic Education & Fitness Complex (Stadium) Phase 2 Project - Another inspector of records is needed since this project is so large.

- Notice of Job Completion - Pinner Construction, Inc. - Shops Building Replacement Project

- Purchase Orders and Blanket Purchase Orders

Bond Audit:  
Taylor Ulrich from Vicente Lloyd Stutzman LLP reviewed the Performance Audit and the Financial Audit.  Copies were distributed to the group.  This year’s audit document has combined the Performance and Financial Audit.

Financial Audit:

Page 1 – The Independent Auditor’s Report (clean report)

Page 3 – Balance Sheet Revenue Bond Construction Fund

Page 4 – Statement of Revenues, Expenditures and Changes in Fund Balance – Revenue Bond Construction Fund.  Under the expenditure section salaries and benefits that amount was justified.  Payment to former employees to testify on behalf of the district.

Pg. 5 – Statement of Revenues, Expenditures and Changes in Fund Balance – Budget and Actual - Revenue Bond Construction Fund

Page 6 – Note 1- Notes to the Financial Statements – Summary of significant accounting policies.

Page 8- 	Note 2 – Deposits – Cash in County Treasury

Note 3 – Excess of Expenditure Over Appropriations

Note 4 – Bonded Debt:

Note 5 – Purchase Commitments

Pages 13 and 14 - Report on Internal Controls (no deficiencies) – a clean report

Pages 15 – Schedule of Findings and Responses - no findings.

Performance Audit:

Page 16– The Independent Auditor’s Report - clean audit

Page 17 – Background information on Proposition 39

Page 18 – Objectives and Scope of the Audit

Page 18 – Procedures Performed

Page 20 – Conclusion

Page 21 – Schedule of Findings and Responses (current year) – no finding.

Annual Report Review

Ann Garten passed out the Annual Report (July1, 2012 – June 20, 2013) which was prepared by Public Relations office.   The report was received & filed by the committee members.

Page 1 – Executive Summary

Page 2 – Statement of Compliance – Signature of the Citizens’ Bond Oversight Committee members

Page 3 – Citizens’ Bond Oversight Committee 2012-2013 – Brief summary of the members

Page 5 – Year Twelve Commentary – overview of the milestones and challenges

Page 6 – Facilities Master Plan Funding

Page 7 – General Obligation Bond Fund Expenditures

Page 9 – Facilities Master Plan Initial Projects Timelines

Page 10 – Updated Construction Projects July 2013 – June 2018

Page 11 – Continuing Disclosure Certificates

Pages 12-15 – General Obligation Bond Fund Categories and Projects

Page 16 – 2012 General Obligation Bond Fund Categories and Projects Overview of the 2012

Page 17 - Appendix

Ann mentioned that Kirk already presented the Audit report and the Annual Report review to the Board of Trustees meeting on April 13th.   The board accepted both the reports.

Letter from Subcontractor

Very briefly Jo Ann mentioned that the subcontractor to S.J. Amoroso has a disagreement regarding the lighting fixtures.  Currently in discussion with the engineers, there will be no additional cost for installation.   Status update will be provided at the next meeting.

Schedule of Future Meetings:

The next meeting will be on Wednesday, July 15, 2015 at 3:30pm.

Open Discussion:

Ann mentioned at the beginning of the meeting that we do meet quorum, because we have a seven member committee as of April 1st.  Term for Nilo and Gloria expired in March, but the Board of Trustees re-appointed Gloria for another 3-year term.  Nilo decided not to re-join the Citizens’ Bond Oversight Committee.

Committee voted on a chair and it will be Kirk Retz and the co-chair will be Gloria Dumais.

Sharda Jones announced that this will be her last meeting, since she will be transferring from ECC.

Ann passed out the community newsletter and mentioned that the grand opening for the ITech and CAT building will be in the Fall.

Public Comment:

Adjournment:

The meeting was adjourned at 4:20pm.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)