## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF

May 18, 2011

The Citizens’ Bond Oversight Committee met at 3:00 p.m. on Wednesday, May 18, 2011 in the Board Room at El Camino College.

The following Oversight Committee Members were present, Frances Mullan, Kirk Retz and Bob Amos. Gloria Dumas and Jessica Lopez were absent.

Also present were Ann Garten, Tom Brown, and Bruce Hoerning.

Minutes of the Citizens’ Oversight Committee Meeting of March 16, 2011:

The minutes were approved.

Facilities Master Plan 2010 Presentation:

There are four projects underway in design phase and construction.

- Shops building will have four programs:

  - Welding

  - Heating, Air-conditioning and refrigeration

  - Auto Technology

  - Auto Collision

- 42,000 sq ft

- Budgeted - 31.9 million

- Construction begins December 2012

- Occupancy - Summer of 2014

- Stadium/Track

  - Field house will be located underneath the Stadium

  - Synthetic track and field

  - Walking area and fitness center on the track open to the public

  - Budget - 24.4 million

  - Occupancy - Commencement of 2014

- Renovation of the Math & Computer Science Building – Renamed to the Industry & Technology Building

  - All occupants from the current I&T building will move to the new site

    - Cosmetology

    - Fashion

    - Drafting

    - CAD

    - Administration of Justice

    - Machine Tool Technology

    - I&T division office

  - Information Technology – will be operational when construction begins.

  - 100,000 sq ft

  - Budget- 37 million

  - Occupancy - Fall 2014

- Math Business and Allied Health Building

  - Currently under construction

  - Roof is finished and inner supports are being removed

  - Studs, HAVC and electrical work is underway

  - Allied Health (Nursing, Respiratory and Radiologic Technology) will be located on the fourth floor

  - 115,000 sq ft

  - Budget 36.9 million

  - Occupancy – Spring 2012

If Bond extension does not go through the campus will be complete with no projects left unfinished.  There will enough money in the current Bond to complete the Student Services and Parking structure.

Measure “E” Agendas:

Bruce Hoerning reviewed the following information from the Measure E section of the March and April Board of Trustees’ agendas.

March 21, 2011:

- Category Budgets and Balances

- Contract – HMC Architects, Inc. – Science Technology Engineering and Math Project (STEM)

- Change Order – Commercial Paving & Coating – Campus Paving Improvement Project

- Change Order – Mackone Developments, Inc. – Bookstore Renovation

- Purchase Orders and Blanket Purchase Orders

April 18, 2011:

- Category Budgets and Balances

- Contract – Psomas Engineering – Ongoing Engineering Services

- Purchase Orders and Blanket Purchase Orders

Selection of Chair & Vice Chair

Frances Mullan was elected chair and Kirk Retz was elected vice chair.

Schedule of Future Meetings:

Next meeting will at held on July 20, 2011 at 3:00pm.

Open Discussion:

Ann Garten mentioned that a new member representing the Community will be at the next oversight committee meeting.  She is still looking for the Taxpayer representative.

Public Comment:

None

Adjournment:

The meeting was adjourned at 3:40 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)