## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

July 15, 2009

PRESENT:

__x__ Robert Amos	     	        __x___ Joshua Casper   	  	      __x__Frances Mullan

__x__ Richard Browning	        __x__ Gloria Dumais     	                  _____Kirk Retz

Also Attending:  Bob Gann,  Ben Gesatis,  Jo Ann Higdon, Bruce Hoerning

Campus Tour

Open Meeting:  The meeting was called to order at 4 p.m.

Minutes:  The minutes of May 20 were approved.

Measure “E” Agendas:

- May 18, 2009:

A.  	Budgets and Balances:  summary

B. 	Contract – IDS Group, Inc.:   for ongoing engineering services.  The contract

includes a “not to exceed” amount.

C.  	Contract – KPFF Consulting Engineers:   for ongoing civil engineering services.

The contract includes a “not to exceed” amount.

D.  	Bid Award  -  Best Roofing & Waterproofing:   for construction of a new roof  on the

Marsee Auditorium.

E. 	Bid Award - Letner Roofing:  for construction of a new roof on the South Gym.

F.  	Bid Award -  Solar Integrated:  for a white coating on the roof of the Facilities and

Warehouse buildings.  This increases the longevity of the roof.

G.  	Contract Amendment - Flewelling & Moody:  for changes and reconfigurations on

the original plans for the Bookstore renovation.

H. 	Change Order – Bomel Construction:  for miscellaneous asphalt patching, landscape revisions, fall protection and mitigating unsuitable soil at the Lot H parking structure.  This is being done at the District’s request.

I.  	Purchase Orders:  Noted:

  - The big ticket items are the parking lot and bookstore renovations.

  - The Fine Arts project will be paid for from Fund 11, (scheduled maintenance program) not from bond funds.

- June 15, 2009:

A. 	Budgets and Balances:  summary

B.	Contract Amendment - Flewelling & Moody:  for three additional services in the renovation and modernization of the Social Science building.

C.	Change Order - GDL Construction, Inc.:  relocating water line and lighting for the Humanities Plaza project.

D.	Change Order - HPS Mechanical:  for providing and installing security cameras in Parking Lot F – at the District’s request.

E.  	Change Order - Marina Landscaping:  for the upgrade of two sprinkler  systems at the District’s request.

F.  	Notice of Job Completion – Modular Structures International, Inc.:  completion of work on food services modular.

G. 	Purchase Orders:  Noted:

- The KPFF and IDS Group contracts were approved at the May Board meeting and have now been issued as blanket purchase orders.

Open Discussion:

    - Frances thanked Bruce for the tour and thanked Facilities for all that they are doing.

    - Bob noted that the security cameras they are installing will be in operation for the

start of fall semester.

Public Comment:  None

Adjournment:  The meeting was adjourned at 4:15 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite71509