## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF

July 15, 2015

The Citizens’ Bond Oversight Committee met at 3:30 p.m. on Wednesday, July 15, 2015 in the Board Room at El Camino College.

The following Oversight Committee Members were present, Gloria Dumais, Steve Scott, Michael Goguen, Joan Jones and Kirk Retz.   Dwight Choyce was absent.

Also present were Jo Ann Higdon, Tom Brown, Bob Bradshaw and Vishu Gupta (ASO President).

Minutes of the Citizens’ Oversight Committee Meeting of April 16th:

The minutes were approved.

Measure “E” Agendas:

Tom Brown reviewed the following information from the Measure E section of the April, May and June Board of Trustees’ agendas.

April 13, 2015:

- Category Budgets and Balances

- Contract - KPFF Consulting Engineers -Technical Arts - Lot C Parking - Shops Demolition - firm will provide consulting services with the Qualifies Storm Water Pollution Prevention Plan (SWPPP).

- Contract - Leighton Consulting, Inc.-Technical Arts - Lot C Parking-Shops Demolition - firm provides geotechnical testing and inspection services.

- Contract -SPAIC - Lot E & F Parking Structure Upgrade Project - provide a Division of State Architects (DSA) certified inspector.

- Contract - Twining Consulting - Parking Structure F & E Upgrade Project- provides specialty testing and inspection.

- Change Order - S.J. Amoroso - Industry and Technology Project - most are unforeseen conditions.

- Change Order - Sinanian Development, Inc.-Athletic Education & Fitness Complex - Stadium Phase II Project

- Bid Rejection 2014-15 - some of them were math error, one had two subcontractors for the same work and another had to large of a dollar amount.  Discussion resulted in rejection of all bids.

- Purchase Orders and Blanket Purchase Orders - majority of the purchase ordered deal with the legal issues concerning the MBA building.

May 18, 2015:

- Category Budgets and Balances

- Measure E 2002 Project Budget Changes - transferred dollar over for architectural services.  On the July board, the architect for the Administration Building will be announced.  At a subsequent board meeting the Pool architect will be announced.  We also moved monies for the architectural services for the Student Services Building, Parking Lot and for the Fire Academy.

- Contract - Beck & Graboski - Campus Signage and Wayfinding - renewal of contract.

- Contract - Creative Design Associates - Consulting Services - Marsee Auditorium accessibility assessment.

- Contract - M. Arthur Gensler Jr. & Associates, Inc. - Planning Services - Music and Fine Arts precinct plan.

- Contract - Kimley-Horn - Civil Engineering for Master Plan

- Contract Amendment - IDS Group - Lot F & E Parking Structure Upgrade Project - additional design services related to fire protection system upgrades, including the fire line, fire pump room, fire water main, the fire sprinklers and stand pipes.  (Question from committee member regarding water conservation.  Tom Brown mentioned that ECC does recycle its water.  We have artificial turf on the Soccer field and will have one on the Stadium).

- Contract Amendment - SPAIC - Industry & Technology Building Modernization Project - provide DSA close out and certification for I&T building.

- Contract Amendment - SPAIC - Shops Building Replacement Project - provide DSA close out and certification for Shops Building.

- Purchase Orders and Blanket Purchase Orders

June 15, 2015:

- Category Budgets and Balances

- Purchase Orders and Blanket Purchase Orders

Letter from Subcontractor

Jo Ann briefly mentioned that the committee did receive a letter from a subcontractor to S.J. Amoroso.  We have now settled with the contractor for $30,000 and the notice of completion will be presented at the next board meeting.  If the subcontractor has any further issues, they need to discuss with the contractor.

Schedule of Future Meetings:

The next meeting will be on Wednesday, November 18, 2015 at 3:30pm.  Committee would like the agenda and parking permit emailed to them.

Open Discussion:

Parking Lot C will be closed from August 10th until the end of the project.  This project will be the new Student Services Building and the new Parking structure.

Public Comment:

Adjournment:

The meeting was adjourned at 4:20 pm.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)