## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

July 16, 2008

PRESENT:

__x__ Darlene Love	     	     __x__ Frances Mullan   	  __x__Richard Browning

_____ Richard Montgomery	     _____ Tom Quintana	  __x__Megan McLean

Also Attending:   Bruce Hoerning

Campus Tour

Open Meeting:  The meeting was called to order at 3:30

Minutes:  Due to lack of quorum, the minutes of May 21 were tabled until the next meeting.

Measure “E” Agendas:  These items have already been Board approved.

- May 19, 2008:

- Section A shows a summary of the budgeted, expended, and balance categories.  Every fourth month they go into more detail.

- Section B - Change Order – Bomel Construction - Lot H. Parking Structure and Athletic Facilities.  Electric work necessary because the location was not accurate on District drawings.

- Section C - Change Order –  Southern Counties Quality Masonry.  Additional masonry on the Learning Resource Center (LRC).

- Section D -  Purchase orders for the month

- June 16, 2008:

- Section A shows a summary of the budgeted, expended, and balance categories.

- Section B – Five-Year Construction Plan (2009-2010).  Bruce will check on the total cost figure (it should be millions).  The State portion should be $11 million.

- The change orders represent the closing out of a number of projects.

- Section C – Change Order – Mel Smith Electric - Credit for slurry seal, etc.  It was noted that this company has subs in different trades working for them

- Section D - Change Order – HPS Mechanical - Phase 2 Site Infrastructure.  In order to cause minimum disruption, they are working around school schedules, etc.

- Section E – Southern Counties Quality Masonry.  This will close out that contractor.

- Section F – Doja, Inc. Additional demolition work was needed.

- Section G -  Qualco Fire Protection, Inc.    Credit for unused allowances.

- Section H – PPC, Inc.  Another credit for unused allowances.

- Section I - Purchase orders for the month

In response to a question re:  who supervises the changes orders, it was noted that Bob Gann, Bruce Hoerning and/or Tom Brown usually oversee them.  They will get a quote and take it to the Board.  The Maas Company and CW Driver also handle them.  There is also an onsite inspection company.  Allowances are built into projects for unforeseen issues like constantly running into pipes because locations aren’t properly documented.

Introduction:

Members introduced themselves to the new members, Richard Browning and Megan McLean.

Open Discussion:  none

Public Comment: none

Adjournment:  The meeting was adjourned at 3:45 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite71608