- Agenda for the El Camino Community College District Board of Trustees

- For

- Measure “E” Bond Fund

- Administrative Services

- Page No.

A.	Citizens’ Bond Oversight Committee Calendar	1

B.	Category Budgets and Balance	1

C.	Contract – RMA Group – Humanities Building	6

D.	Award – Bid 2006-1/Audiovisual Systems	6

E.	Purchase Orders and Blanket Purchase Order	6

A.	CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING CALENDAR 2006-2007

Meetings will be held in the Boardroom at 3:00 PM on the following dates.

July 26, 2006

September 27, 2006

November 15, 2006

January 24, 2007

March 14, 2007

May 23, 2007

B.	CATEGORY BUDGETS AND BALANCES

In previous months, the Board of Trustees meeting agenda has contained a table (Table B) showing the cumulative expenditures for all Measure E projects.  In order to convey the information more clearly and concisely, Table A summarizes the information into the Measure E Categories and adds a column showing the amount of funding that is committed to be spent for each category.  For future agendas, Table A is intended to replace the previously used cumulative expenditure table (Table B).  Also in future agendas, additional project specific information will be presented for active projects. Active projects are projects for which construction bid awards have been made.

- TABLE A

| Category | Budget |  | Expended |  | Committed |  | Balance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Additional Classrooms and Modernization (ACM) | $175,871,183 |  | $13,622,150 |  | $29,140,325 |  | $133,108,709 |  |
| Campus Site Improvements (CSI) | 24,467,231 |  | 1,217,344 |  | 218,519 |  | 23,031,368 |  |
| Energy Efficiency Improvements (EEI) | 3,033,653 |  | 43,000 |  | 1,539,000 |  | 1,451,653 |  |
| Health and Safety Improvements (HSI) | 134,755,489 |  | 7,229,310 |  | 2,529,238 |  | 124,996,941 |  |
| Information Technology and Equipment (ITE) | 55,567,921 |  | 5,097,198 |  | 23,248 |  | 50,447,475 |  |
| Physical Education Facilities Improvements (PEFI) | 1,707,049 |  |  |  |  |  | 1,707,049 |  |
| Refunding Income | 5,980,713 |  |  |  |  |  | 5,980,713 |  |
| TOTAL | $401,383,239 |  | $27,209,001 |  | $33,450,330 |  | $334,743,195 |  |
| TABLE B GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS |  |  |  |  |  |  |  |  |
|  |  | Budget |  | Expended |  | Balance |  |  |
| Additional Classrooms and Modernization (ACM) |  |  |  |  |  |  |  |  |
| Acquisitions (0201) |  | 5,000,000 |  | 705,867 |  | 4,294,133 |  |  |
| Architectural Barrier Removal Phase 2 (0202) |  | 1,529,000 |  | 18,582 |  | 1,510,418 |  |  |
| Athletic Education and Fitness Complex (0203) |  | 15,718,000 |  | 274,322 |  | 15,443,678 |  |  |
| Bookstore/Cafeteria Conversion to Administration (0204) |  | 6,084,896 |  | 167,893 |  | 5,424,149 |  |  |
| Business Building Replacement (0205) |  | 10,926,189 |  | 139,877 |  | 10,786,312 |  |  |
| Central Plant (0206) |  | 10,198,000 |  | 212,152 |  | 9,985,848 |  |  |
| Child Development Center Phase 2 (0207) |  | 2,525,000 |  | 30,573 |  | 2,494,427 |  |  |
| Crenshaw Blvd. Frontage Enhancement (0208) |  | 700,000 |  | 13,418 |  | 686,582 |  |  |
| Fire Academy Structure (0209) |  | 791,375 |  | 14,880 |  | 758,035 |  |  |
| Fire Program Facility (0210) |  | 123,000 |  | 1,656 |  | 121,344 |  |  |
| Humanities Complex Replacement (0212) |  | 30,896,287 |  | 3,322,196 |  | 6,580,351 |  |  |
| Learning Resource Center Addition (0213) |  | 7,100,000 |  | 121,824 |  | 6,978,176 |  |  |
| Manhattan Beach Blvd. Parking Structure and Entrance (0214) |  | 216,232 |  | 812 |  | 215,420 |  |  |
| Remodeling Phase One-Three (0215-0217) |  | 8,873,500 |  | 493,589 |  | 8,233,124 |  |  |
| Science Complex Renovation (0219) |  | 6,721,738 |  | 6,492,115 |  | 32,882 |  |  |
| Signage and Wayfinding (0224) |  | 2,600,000 |  | 54,295 |  | 2,475,705 |  |  |
| Student Services and Activities Replacement (0220) |  | 31,928,118 |  | 581,068 |  | 29,271,540 |  |  |
| Temporary Space and Relocation Costs (0221) |  | 3,469,200 |  | 793,806 |  | 485,683 |  |  |
| Master Planning (0223) |  |  |  | 183,225 |  | (3,139,746) |  |  |
| Reserve for Contingencies (0299) |  | 30,470,648 |  | - |  | 30,470,648 |  |  |
| Total Additional Classrooms and Modernization |  | 175,871,183 |  | 13,622,150 |  | 162,249,034 |  |  |
| Campus Site Improvements: Accessibility, Safety / Security (CSI) |  |  |  |  |  |  |  |  |
| Asphalt Resurfacing - All Lots (0301) |  | 400,000 |  | 14,975 |  | 385,025 |  |  |
| Emergency Generators and Distribution (0302) |  | 2,005,000 |  | 76,171 |  | 1,922,329 |  |  |
|  |  | Budget |  | Expended |  | Balance |  |  |
| Emergency Power to Security Lighting (0303) |  | 175,000 |  | 1,365 |  | 173,635 |  |  |
| Entrance - Redondo Beach Blvd. to Lot H (0304) |  | 400,000 |  | 4,501 |  | 380,737 |  |  |
| Fencing Replacement and Additions (0305) |  | 375,000 |  | 2,926 |  | 372,074 |  |  |
| Landscaping and Irrigation System Replacements (0306) |  | 2,540,000 |  | 42,403 |  | 2,497,597 |  |  |
| Lighting - Upgrade / Replace All Lots (0308) |  | 2,440,000 |  | 19,036 |  | 2,420,964 |  |  |
| Lot F Parking Structure Improvements (0309) |  | 1,632,000 |  | 32,732 |  | 1,599,268 |  |  |
| Lot H Parking Structure (0310) |  | 8,348,666 |  | 913,077 |  | 7,238,333 |  |  |
| Paving Replacement - All Walks and Driveways (0311) |  | 2,187,000 |  | 17,062 |  | 2,169,938 |  |  |
| Pedestrian Walks at Manhattan Beach Blvd. and Lot E (0312) |  | 81,600 |  | 637 |  | 80,963 |  |  |
| Security Video (0313) |  | 180,000 |  | 7,831 |  | 172,169 |  |  |
| Voice / Data / Signal Site Duct Bank (0314) |  | 1,945,181 |  | 84,628 |  | 1,860,553 |  |  |
| Reserve for Contingencies (0399) |  | 1,757,784 |  | - |  | 1,757,784 |  |  |
| Total Campus Site Improvements: Accessibility, Safety / Security |  | 24,467,231 |  | 1,217,344 |  | 23,249,887 |  |  |
| Energy Efficiency Improvements (EEI) |  |  |  |  |  |  |  |  |
| Energy Efficiency Improvements Phase Two (0402) |  | 2,818,000 |  | 43,000 |  | 1,236,000 |  |  |
| Reserve for Contingencies (0499) |  | 215,653 |  |  |  | 215,653 |  |  |
| Total Energy Efficiency Improvements |  | 3,033,653 |  | 43 ,000 |  | 2,990,653 |  |  |
| Health and Safety Improvements (HSI) |  |  |  |  |  |  |  |  |
| Administration (0501) |  | 4,367,732 |  | 89,644 |  | 4,270,873 |  |  |
| Art & Behavioral Sciences (0502) |  | 12,247,136 |  | 292,552 |  | 11,954,584 |  |  |
| Auxiliary Warehouse (0504) |  | 105,042 |  | 1,305 |  | 103,737 |  |  |
| Communications (0507) |  | 8,223,354 |  | 220,115 |  | 8,003,239 |  |  |
| Construction Technology (0508) |  | 943,970 |  | 16,588 |  | 927,382 |  |  |
| Domestic Water System (0509) |  | 2,440,800 |  | 68,622 |  | 2,372,178 |  |  |
| Facilities and Receiving (0510) |  | 1,985,416 |  | 144,596 |  | 1,840,820 |  |  |
|  |  | Budget |  | Expended |  | Balance |  |  |
| Fire Alarm (0511) |  | 780,800 |  | 202,071 |  | 514,785 |  |  |
| Firelines (0512) |  | 1,637,503 |  | 85,758 |  | 1,551,745 |  |  |
| Hazardous Materials Abatement (0513) |  | 200,000 |  | 76,807 |  | 90,209 |  |  |
| Library (0515) |  | 7,876,509 |  | 421,587 |  | 7,451,627 |  |  |
| Marsee Auditorium (0516) |  | 6,670,843 |  | 112,806 |  | 6,558,037 |  |  |
| Math & Computer Sciences (0517) |  | 10,761,643 |  | 190,644 |  | 10,570,999 |  |  |
| Music (0518) |  | 8,896,846 |  | 227,342 |  | 8,669,504 |  |  |
| Natural Gas System (0519) |  | 488,000 |  | 5,698 |  | 482,302 |  |  |
| North Gymnasium (0520) |  | 3,248,993 |  | 257,277 |  | 2,991,716 |  |  |
| Physical Education and Men's Shower (0521) |  | 4,216,871 |  | 67,627 |  | 4,149,244 |  |  |
| Planetarium (0522) |  | 559,465 |  | 12,921 |  | 546,544 |  |  |
| Pool and Health Center (0523) |  | 8,273,592 |  | 327,034 |  | 7,945,621 |  |  |
| Primary Electrical Distribution System (0524) |  | 13,060,000 |  | 2,188,576 |  | 8,450,750 |  |  |
| Reimbursements (0525) |  | 1,456,353 |  | 1,456,353 |  | - |  |  |
| Security Systems (0526) |  | 1,313,664 |  | 30,245 |  | 1,283,419 |  |  |
| Sewer System (0527) |  | 1,964,200 |  | 22,629 |  | 1,941,571 |  |  |
| Social Sciences (0528) |  | 7,415,520 |  | 152,161 |  | 7,263,170 |  |  |
| Storm Drain System (0530) |  | 1,083,909 |  | 12,532 |  | 1,071,377 |  |  |
| Technical Arts (0531) |  | 5,600,000 |  | 332,484 |  | 5,267,516 |  |  |
| Shops (0533) |  | 10,600,000 |  | 213,338 |  | 10,386,662 |  |  |
| Reserve for Contingencies (0599) |  | 8,337,328 |  | - |  | 8,337,328 |  |  |
| Total Health and Safety Improvements |  | 134,755,489 |  | 7,229,310 |  | 127,526,179 |  |  |
| Information Technology and Equipment (ITE) |  |  |  |  |  |  |  |  |
| Behavioral and Social Sciences (0601) |  | 654,077 |  | 28,167 |  | 625,910 |  |  |
| Business (0602) |  | 1,143,650 |  | 438,401 |  | 702,736 |  |  |
| Facilities Planning and Services (0603) |  | 1,925,724 |  | 286,235 |  | 1,629,487 |  |  |
|  |  | Budget |  | Expended |  | Balance |  |  |
| Fine Arts (0604) |  | 2,879,046 |  | 328,212 |  | 2,550,834 |  |  |
| Health Sciences and Athletics (0605) |  | 1,267,690 |  | 177,688 |  | 1,090,002 |  |  |
| Humanities (0606) |  | 625,978 |  | 168,479 |  | 457,500 |  |  |
| Industry and Technology (0607) |  | 1,771,641 |  | 422,712 |  | 1,348,929 |  |  |
| Information Technology (0608) |  | 14,557,510 |  | 1,791,482 |  | 12,766,028 |  |  |
| Learning Resources (0609) |  | 4,940,775 |  | 260,085 |  | 4,680,365 |  |  |
| Math (0610) |  | 723,061 |  | 134,997 |  | 588,064 |  |  |
| Natural Sciences (0611) |  | 3,063,431 |  | 590,398 |  | 2,473,033 |  |  |
| Nursing (0612) |  | 252,651 |  | 116,478 |  | 136,173 |  |  |
| Student and Community Advancement (0613) |  | 645,925 |  | 212,714 |  | 422,801 |  |  |
| Interfund Transfer (0614) |  | 141,150 |  | 141,150 |  | - |  |  |
| Campus Police (0621) |  | 68,500 |  | - |  | 68,500 |  |  |
| Purchasing (0622) |  | 10,000 |  | - |  | 10,000 |  |  |
| Phase II, III, IV Purchases (0697) |  | 12,686,900 |  | - |  | 12,686,900 |  |  |
| Installation Contingency (0698) |  | 4,464,194 |  | - |  | 4,464,194 |  |  |
| Reserve for Contingencies (0699) |  | 3,746,018 |  | - |  | 3,746,018 |  |  |
| Total Information Technology and Equipment |  | 55,567,921 |  | 5,097,198 |  | 50,470,723 |  |  |
| Physical Education Facilities Improvements (PEFI) |  |  |  |  |  |  |  |  |
| Baseball Field (0701) |  | 1,091,800 |  | - |  | 1,091,800 |  |  |
| North Field (0702) |  | 481,600 |  | - |  | 481,600 |  |  |
| Sand Volleyball (0703) |  | 12,300 |  | - |  | 12,300 |  |  |
| Reserve for Contingencies (0799) |  | 121,349 |  | - |  | 121,349 |  |  |
| Total Physical Education Facilities |  | 1,707,049 |  | - |  | 1,707,049 |  |  |
| Refunding Income |  | 5,980,713 |  | - |  | 5,980,713 |  |  |
|  |  | 401,383,239 |  | 27,209,001 |  | 368,193,525 |  |  |

C.	CONTRACT – RMA GROUP – HUMANITIES BUILDING

It is recommended the Board of Trustee’s approve entering into a contract with RMA Group to provide special testing and inspection services for the Humanities Building Project.

Four testing and inspection firms responded to the District’s request for proposals to provide special test and inspection services for the Humanities Building Project.  Based upon the responses, two firms, RMA Group and Smith Emory Inc., were selected to be interviewed by District and project team members. The interviewed firms were evaluated based upon previous experience, staff qualifications, responses to questions and the proposed fee structure.  The RMA Group was the unanimous choice of the group.  The fee was determined based upon an hourly fee schedule and the estimated amount of special inspections and material testing that will be required.

Dates of Service:  July 18, 2006 though June 30, 2008.

Cost:  Not to exceed $285,000, invoiced monthly.

D.	BID 2006-1/AUDIOVISUAL SYSTEMS

It is recommended that the Board approve award to CCS Presentation Systems for providing and furnishing any and all of the labor, materials, tools, equipment and services necessary to perform the work required for the implementation of audiovisual systems in thirty-one (31) classrooms in various buildings on campus, in accordance with the specifications, terms, and conditions of bid 2006-1/Audiovisual Systems.   The total bid amount is $227,060.25

P.O. #			Vendor				Bid Amount

Various		CCS Presentation Systems		$227,060.25

(includes tax,  delivery

materials, labor and

installation)

- Other Bidders:  Hoffman Video $331,763.69, Western Video $261,076.03

- “No Bid” Responses:  None

- Non-Responses:  2

E.	PURCHASE ORDERS (PO) AND BLANKET PURCHASE ORDERS (BPO)

The following purchase orders have been issued in accordance with the District’s purchasing policy and authorization of the Board of Trustees.  It is recommended that the following purchase orders for Measure “E” expenditures be ratified and that payment be authorized upon delivery and acceptance of the items or services ordered.

| P. O. NUMBER | VENDOR | SITE | DESCRIPTION | COST |
| --- | --- | --- | --- | --- |
| P0089180 | O.T.Y., Inc. | Temporary Space/Relocation | Site Improvements | $370.63 |
| P0089181 | Delphin Computer Supply | Student &Community | Non-Instructional Equipment | $2,153.09 |
| PO Total : | 2 |  |  | $2,523.72 |
| B0089080 | Weststar Construction | Remodeling-Phase 2 | Remodeling & Renovations | $16,304.41 |
| B0089097 | Modular Structures | Temporary Space/Relocation | Buildings | $767,697.00 |
| B0089152 | Cornerstone General, | Temporary Space/Relocation | Site Improvements | $1,406,243.00 |
| B0089156 | MNZ Janitorial Service | Humanities Complex | Buildings | $52,570.00 |
| B0089157 | Bennett Landscape | Humanities Complex | Buildings | $262,713.86 |
| B0089158 | Bickerton Iron Works | Humanities Complex | Buildings | $617,146.00 |
| B0089159 | S. H. Fish Electric | Humanities Complex | Buildings | $2,671,000.00 |
| B0089160 | Airemasters Air Conditioning | Humanities Complex | Buildings | $1,625,000.00 |
| B0089161 | PPC Plumbing, Piping | Humanities Complex | Buildings | $513,000.00 |
| B0089162 | Orange Builders, Inc. | Humanities Complex | Buildings | $406,900.00 |
| B0089163 | Braaksma Construction | Humanities Complex | Buildings | $313,000.00 |
| B0089164 | Stumbaugh & Associates | Humanities Complex | Buildings | $45,235.00 |
| B0089165 | Inland Acoustics, In | Humanities Complex | Buildings | $235,000.00 |
| B0089166 | Borbon, Inc. | Humanities Complex | Buildings | $249,900.00 |
| B0089167 | Pacific Carpets, Inc | Humanities Complex | Buildings | $400,000.00 |
| B0089168 | Preferred Ceilings | Humanities Complex | Buildings | $728,900.00 |
| B0089169 | Premier Tile & Marble | Humanities Complex | Buildings | $168,420.00 |
| B0089170 | Superior Wall System | Humanities Complex | Buildings | $1,484,330.00 |
| B0089171 | Padua Glass Enterprises | Humanities Complex | Buildings | $1,207,400.00 |
| B0089178 | Southland Industries | Administration | Architecture & Engineer | $7,215.00 |
| BPO Total: | 20 |  |  | $13,177,974.27 |
| PO and BPO Total | 22 |  | TOTAL : | $13,180,497.99 |