Agenda for the El Camino Community College District Board of Trustees

for

Measure “E” Bond Fund

Page No.

I.	INFORMATION

A.   Equipment/Technology Expenditures	2

B.  Project Budgets 	2

C.  Citizens’ Bond Oversight Committee 	5

I.	INFORMATION

- EQUIPMENT/TECHNOLOGY EXPENDITURES  - The following table reports the

status of equipment purchases as of June 30, 2005.

| Instructional Equipment | Budget | Expended | Balance |
| --- | --- | --- | --- |
| Business (0602) | 336,000 | 346,312 | (10,312) |
| Fine Arts (0604) | 90,000 | 130,565 | 40,565) |
| Health Science & Athletics (0605) | 13,800 | 8,938 | 4,862 |
| Industry & Technology (0607) | 57,326 | 29,590 | 27,736 |
| Learning Resources (0609) | 325,000 | 50,762 | 274,238 |
| Mathematical Sciences (0610) | 68,121 | 3,117 | 65,004 |
| Natural Sciences (0611) | 5,200 | 112,836 | (107,636) |
| Total Instructional Equipment | 895,447 | 682,120 | 213,327 |
| Technology |  |  |  |
| Information Technology Services (0608) | 1,557,570 | 1,430,741 | 126,829 |
| Total Technology | 1,557,570 | 1,430,741 | 126,829 |
| Other Equipment |  |  |  |
| Admissions & Records (0613) | 79,800 | 58,971 | 20,829 |
| Health Center (0613) | 5,000 | 2,714 | 2,286 |
| Total Other Equipment | 84,800 | 61,685 | 23,115 |
| Grand Total | 2,537,817* | 2,174,546 | 363,271 |
| * Final 2004-05 Budget Book |  |  |  |
| Page 63 | 1,190,247 |  |  |
| Page 64 | 1,347,570 |  |  |
|  | 2,537,817 |  |  |

- PROJECT BUDGETS

The Facilities Needs Report prepared May, 2002, established preliminary budgets for the renovation or replacement of the buildings reported in the categories identified in the following listing.  The needs report was the basis for determining the amount of bond funding required to complete the facilities upgrade/modernization program.  The preliminary budgets were revised February 17, 2004, when project scopes and timelines were further defined.  Budgets were also revised as of May 16, 2005.  Also included in the needs report was a listing compiled by division of equipment and technology that needed to be replaced or upgraded.

The following table reports expenditures through June 30, 2005.

| GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS (As of 6/30/05) |  |  |  |
| --- | --- | --- | --- |
|  | REVISED BUDGET | TOTAL EXPENDED | BALANCE |
| Additional Classrooms and Modernization (ACM) |  |  |  |
| Acquisitions (0201) | 5,000,000 | 705,867 | 4,294,133 |
| Architectural Barrier Removal Phase 2 (0202) | 1,529,000 | 15,317 | 1,513,683 |
| Athletic Education and Fitness Complex (0203) | 15,718,000 | 227,318 | 15,490,682 |
| Bookstore/Cafeteria Conversion to Administration (0204) | 6,084,896 | 60,432 | 6,024,464 |
| Business Building Replacement (0205) | 10,926,189 | 116,540 | 10,809,649 |
| Central Plant (0206) | 10,858,000 | 107,698 | 10,750,302 |
| Child Development Center Phase 2 (0207) | 2,525,000 | 25,180 | 2,499,820 |
| Crenshaw Blvd. Frontage Enhancement (0208) | 1,100,000 | 11,069 | 1,088,931 |
| Fire Academy Structure (0209) | 791,375 | 8,012 | 783,363 |
| Fire Program Facility (0210) | 123,000 | 1,393 | 121,607 |
| Humanities Complex Replacement (0212) | 23,120,064 | 1,223,161 | 21,896,903 |
| Learning Resource Center Addition (0213) | 7,100,000 | 70,483 | 7,029,517 |
| Manhattan Beach Blvd. Parking Structure and Entrance (0214) | 216,232 | 351 | 215,881 |
| Remodeling Phase Two (0216) | 157,625 | 4,074 | 153,551 |
| Remodeling Phase Three (0217) | 8,715,875 | 86,485 | 8,629,390 |
| Science Complex Renovation (0219) | 6,721,738 | 3,813,214 | 2,908,524 |
| Signage and Wayfinding (0224) | 2,600,000 | 48,352 | 2,551,648 |
| Student Services and Activities Replacement (0220) | 31,928,118 | 336,873 | 31,591,245 |
| Temporary Space and Relocation Costs (0221) | 2,000,000 | 128,953 | 1,871,047 |
| Master Planning (0223) |  | - | - |
| Reserve for Contingencies (0299) | 37,748,071 | - | 37,748,071 |
| Total Additional Classrooms and Modernization | 174,963,183 | 6,990,772 | 167,972,411 |
| Campus Site Improvements: Accessibility, Safety / Security (CSI) |  |  |  |
| Asphalt Resurfacing - All Lots (0301) | 400,000 | 14,126 | 385,874 |
| Emergency Generators and Distribution (0302) | 2,265,000 | 12,863 | 2,252,137 |
| Emergency Power to Security Lighting (0303) | 175,000 | 994 | 174,006 |
| Entrance - Redondo Beach Blvd. to Lot H (0304) | 400,000 | 3,652 | 396,348 |
| Fencing Replacement and Additions (0305) | 375,000 | 2,129 | 372,871 |
| Landscaping and Irrigation System Replacements (0306) | 2,540,000 | 37,011 | 2,502,989 |
| Lighting - Upgrade / Replace All Lots (0308) | 2,440,000 | 13,857 | 2,426,143 |
| Lot F Parking Structure Improvements (0309) | 1,632,000 | 9,268 | 1,622,732 |
| Lot H Parking Structure (0310) | 8,348,666 | 148,599 | 8,200,067 |
| Paving Replacement - All Walks and Driveways (0311) | 2,187,000 | 12,420 | 2,174,580 |
| Pedestrian Walks at Manhattan Beach Blvd. & Lot E (0312) | 81,600 | 463 | 81,137 |
| Security Video (0313) | 180,000 | 7,449 | 172,551 |
| Voice / Data / Signal Site Duct Bank (0314) | 1,945,181 | 80,499 | 1,864,682 |
| Reserve for Contingencies (0399) | 1,757,784 | - | 1,757,784 |
| Total Campus Site Improvements: Accessibility, Safety / Security | 24,727,231 | 343,331 | 24,383,900 |
| Energy Efficiency Improvements (EEI) |  |  |  |
| Energy Efficiency Improvements Phase Two (0402) | 2,818,000 | 43,000 | 2,775,000 |
| Reserve for Contingencies (0499) | 215,653 | - | 215,653 |
| Total Energy Efficiency Improvements | 3,033,653 | 43,000 | 2,990,653 |
| Health and Safety Improvements (HSI) |  |  |  |
| Administration (0501) | 4,367,732 | 59,263 | 4,308,469 |
| Art & Behavioral Sciences (0502) | 12,247,136 | 168,218 | 12,078,918 |
| Auxiliary Warehouse (0504) | 105,042 | 1,081 | 103,961 |
| Communications (0507) | 8,223,354 | 195,523 | 8,027,831 |
| Construction Technology (0508) | 943,970 | 13,765 | 930,205 |
| Domestic Water System (0509) | 2,488,800 | 63,307 | 2,425,493 |
| Facilities and Receiving (0510) | 1,985,416 | 129,537 | 1,855,879 |
| Fire Alarm (0511) | 780,800 | 7,389 | 773,412 |
| Firelines (0512) | 1,837,503 | 73,103 | 1,764,400 |
| Hazardous Materials Abatement (0513) | 200,000 | 81,688 | 118,312 |
| Library (0515) | 7,876,509 | 528,477 | 7,348,032 |
| Marsee Auditorium (0516) | 6,670,843 | 92,856 | 6,577,987 |
| Math & Computer Sciences (0517) | 10,761,643 | 149,366 | 10,612,277 |
| Music (0518) | 8,896,846 | 200,737 | 8,696,109 |
| Natural Gas System (0519) | 488,000 | 4,655 | 483,345 |
| North Gymnasium (0520) | 3,248,993 | 247,561 | 3,001,432 |
| Physical Education and Men's Shower (0521) | 4,216,871 | 55,007 | 4,161,864 |
| Planetarium (0522) | 559,465 | 11,247 | 548,218 |
| Pool and Health Center (0523) | 8,273,592 | 115,447 | 8,158,145 |
| Primary Electrical Distribution System (0524) | 13,460,000 | 285,277 | 13,174,723 |
| Reimbursements (0525) | 1,456,353 | 1,456,353 | - |
| Security Systems (0526) | 1,313,664 | 23,263 | 1,290,401 |
| Sewer System (0527) | 1,964,200 | 18,434 | 1,945,766 |
| Social Sciences (0528) | 7,415,520 | 101,158 | 7,314,362 |
| Storm Drain System (0530) | 1,083,909 | 10,217 | 1,073,692 |
| Technical Arts (0531) | 5,600,000 | 79,486 | 5,520,514 |
| Shops (0533) | 10,600,000 | 157,858 | 10,442,142 |
| Reserve for Contingencies (0599) | 8,337,328 | - | 8,337,328 |
| Total Health and Safety Improvements | 135,403,489 | 4,330,273 | 131,073,216 |
| Information Technology and Equipment (ITE) |  |  |  |
| Behavioral and Social Sciences (0601) | 579,077 | 22,984 | 556,093 |
| Business (0602) | 1,123,650 | 438,401 | 685,249 |
| Facilities Planning and Services (0603) | 1,818,724 | 283,304 | 1,535,420 |
| Fine Arts (0604) | 2,805,096 | 328,212 | 2,476,884 |
| Health Sciences and Athletics (0605) | 1,203,993 | 177,688 | 1,026,305 |
| Humanities (0606) | 607,033 | 150,534 | 456,499 |
| Industry and Technology (0607) | 1,771,641 | 422,712 | 1,348,929 |
| Information Technology (0608) | 14,557,510 | 1,769,904 | 12,787,606 |
| Learning Resources (0609) | 4,665,775 | 137,253 | 4,528,522 |
| Math (0610) | 688,661 | 134,997 | 553,664 |
| Natural Sciences (0611) | 3,002,285 | 497,815 | 2,504,470 |
| Nursing (0612) | 252,651 | 116,478 | 136,173 |
| Student and Community Advancement (0613) | 567,500 | 160,964 | 406,536 |
| Interfund Transfer (0614) | 141,150 | 141,150 | - |
| Phase II, III, IV Purchases (0697) | 12,686,900 | - | 12,686,900 |
| Installation Contingency (0698) | 4,464,194 | - | 4,464,194 |
| Reserve for Contingencies (0699) | 3,746,018 | - | 3,746,018 |
| Total Information Technology and Equipment | 54,681,858 | 4,782,396 | 49,899,462 |
| Physical Education Facilities Improvements (PEFI) |  |  |  |
| Baseball Field (0701) | 1,091,800 | - | 1,091,800 |
| North Field (0702) | 481,600 | - | 481,600 |
| Sand Volleyball (0703) | 12,300 | - | 12,300 |
| Reserve for Contingencies (0799) | 121,349 | - | 121,349 |
| Total Physical Education Facilities | 1,707,049 | - | 1,707,049 |
|  | $394,516,463 | $16,489,771 | $378,026,692 |

C.	CITIZENS’ BOND OVERSIGHT COMMITTEE

The next meeting of the Citizens’ Bond Oversight Committee is scheduled for Wednesday, September 14, 2005, at 3 p.m.