## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

July 21, 2010

The Citizens’ Bond Oversight Committee met at 3:36pm on Wednesday, July 21, 2010 in the Board Room at El Camino College.

The following Oversight Committee Members were present:  Frances Mullan and Kirk Retz.  Robert Amos and Gloria Dumais were absent.

Also present were Jo Ann Higdon, Bob Gann and Bruce Hoerning.

NOTE:

No action was taken due to a quorum not attained.

Information Presentation on 2010 Facilities Master Plan:

At the June 21, 2010 Board of Trustees meeting the 2010 Facilities Master Plan was adopted.

- Background:

  - Facilities Master plan is part of the El Camino Comprehensive Plan, which includes the Human Resources Plan, Technology Plan, and the Educational Plan.

- Process:

  - Facilities Master plan started in spring 2009 with a campus wide meeting with all group to see the variety of facilities need were.

  - Facilities Steering Committee was created with representatives from various campus constitutions represented.

  - Different options were presented to the Facilities Steering committee and a preferred option was developed.

  - Two different presentations were done to the campus.  The preferred option was generally accepted by the campus and with some fine tuning it was presented at the June 21 board meeting.

- Reason for developing the 2010 Facilities Master Plan:

  - State funding is not available for now or the near future and have to rely on local resources.

  - Effective 2009 building structure code changes, due to this renovating a building effective.

  - Degree of destruction very disruptive to the campus.  For example, the Social Science Building has been off line since January 2010, to avoid this new building and move into it.

  - Existing site open and available for construction.

- Cost:

  - Overall cost of 2010 Facilities Master Plan is not fully funded by Measure E.

$575 million for the next 20 years (2010 Master Plan)

$242 million remaining funds from Measure E

$333 million unfunded projects

- Five project currently budgeted with current Measure E funds:

- Stadium/Track – Murdock stadium is 60 yrs old and is not in compliance with code.   To fix the existing stadium & track would need additional resources.  Combining the stadium and track would free up additional acreage.

- Technical Arts/Shop – the old track & field area will be the site for the new shops building.

- Student services – old shops area will be the new student services building

- Mathematical & Computer Science (MCS) renovation- once the new Math, Business and Allied Health building is constructed, the occupants of the Mathematical & Computer Science (MCS) will move to their new building and the MCS will be renovated.

- Parking structure – The Technical Arts building will be vacant and demolished for a new multi-level parking structure.

- With additional funding

  - Physical Education complex

  - Fine Arts

  - Student Activities Center

- Handouts

Table A – Balance cost of the 2010 Facilities Master Plan at  project level

Table B – Budget change orders funding initial project

Adjournment:  The meeting was adjourned at 4:20

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)