EL CAMINO COLLEGE

Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF August 20, 2014

The Citizens’ Bond Oversight Committee met at 4:30 p.m. on Wednesday, August 20, 2014 in the Board Room at El Camino College.

The following Oversight Committee Members were present, Gloria Dumais, Sharda Jones, Steve Scott, Dwight Choyce and Joan Jones.  Michael Goguen, Nilo Michelin and Kirk Retz were absent.

Also present was Jo Ann Higdon, Tom Brown, and Bob Bradshaw

Minutes of the Cit izens ’ Ove rsight Committee Meeting of March 19th: The minutes were approved.

Measure “E ”  Agenda s:

Tom Brown reviewed the following information from the Measure E section of the March, April, May, June and July Board of Trustees’ agendas.

March 17, 2014:

A. Category Budgets and Balances

B. Change Order – S.J. Amoroso – Industry and Technology Building Modernization

Project

C. Change Order – PCN3, Inc. – Science Technology Engineering & Math (STEM) Center Project

D. Purchase Orders and Blanket Purchase Orders

April 21, 2014:

A. Category Budgets and Balances – detailed budget of all projects. B. Purchase Orders and Blanket Purchase Orders

May 19, 2014:

A. Category Budgets and Balances

B. Change Order – Pinner Construction Company, Inc. – Shops Building Replacement

Project – relocation and installation of storm drain and retention basin.

C. Change Order – S. J. Amoroso – Industry and Technology Building Modernization

Project

D. Purchase Orders and Blanket Purchase Orders – purchases of furniture for STEM

project.

June 16, 2014:

A. Category Budgets and Balances

B. Contract – IDS Group – Various Projects – perform a detailed seismic evaluation on

Construction Technology, Receiving/Facilities and the Auditorium Buildings. This is

Phase II of the seismic evaluation project.

C. Contract Amendment – National Roofing Consultants, Inc. – Shops Building

Replacement Project

D. Change Order – Pinner Construction Company, Inc. – Shops Building Replacement

Project

E.  Purchase Orders and Blanket Purchase Orders – legal issues regarding the MBA. It is in arbitration. The board of trustees will be briefed on the progression in closed

session.

July 21, 2014:

A. Category Budgets and Balances

B. Contract – Converse Consultants – Science Technology Engineering & Math (STEM) Center Project – specialty inspection.

C. Contract Amendment – Contract Amendment – Flewelling & Moody

Bookstore/Cafeteria Elevator Project – provide design services for a CCTV camera at the Bookstore elevator and related specifications.

D. Contract Amendment – HMC Architects – Science Technology Engineering & Math

(STEM) Center Project – additional landscaping design services required for slope at north side of the building.

E.  Informational Item – Shops Building Replacement Project – CMAS agreement for furniture in the Shops building.

F.  Change Order – S.J. Amoroso – Industry and Technology Project

G. Change Order – PCN3, Inc. – Science Technology Engineering & Math (STEM) Center Project

H. Notice of Job Completion – PCN3, Inc. – Science Technology Engineering & Math

(STEM) Center Project

I.	Purchase Order and Blanket Purchase Orders

Schedule of Future Meetings:

The next meeting will be sometime in November. The committee as a whole decided to have

the meeting on Wednesday’s at 3:30.

Open Discussion:

The committee wanted to know more information about these projects:

1.  Stadium – still moving dirt; 70,000 cubic yards of dirt has been hauled out to date;

excavation will be around December 15.

2.  Parking structure is currently in DSA dealing with the fire sprinkler issue. Should be out of DSA by next month. Bid will start next year.

3.  Shops will be completed by December. Moving will start November/December. Open

for Spring semester classes.

4.  I & T – Completed by Oct/Nov. Moving will be done in stages; Industry & Technology will move in first.

5.  Stadium – completed by end of 2015.

6.  Lot F – out of DSA next month.

7.  Lot C – in design stage; will be in DSA around November.

8.  Student Services- December, Jan or Feb into DSA; location will be at the old Shops building.

9.  Technical Arts building will be coming down next year.

10. Gymnasium design is in development.

Public Comment:

Jo Ann Higdon talked about two items that the committee needs to be aware of:

1. The College is looking into getting some of the projects reshuffled so it can build faster with the same amount of monies. Initial meeting with the Architect has occurred. We are in the process of working with the Facilities Steering Committee.

2. The College has contracted with Urban Land Institute (ULI) to give us a land usage study for the campus.

Adjournment:

The meeting was adjourned at 5:03pm.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)