## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

September 16, 2009

PRESENT:

_____ Robert Amos	     	        __x__ Joshua Casper   	  	     __x__Frances Mullan

_____ Richard Browning	        __x__ Gloria Dumais	     	     __x__Kirk Retz

Also Attending:   Bob Gann, Bruce Hoerning, Ann Garten

Open Meeting:  The meeting was called to order at 3:35 p.m.

Minutes:  The minutes of July 15 were approved.

Measure “E” Agenda (s):

July 20, 2009:

A.	Category Budgets and Balances:  The month after the quarter, they do a full break out of expenditures and commitments.

- Cost Estimations Renewal Contract:  They solicited proposals, narrowed it down and selected this firm.  They had 29 firms at the recent meeting, and it is required that they attend this information session in order to submit a proposal.

- Contract Amendment:  They are adding surveillance cameras to the Social Science building renovation project.  Since it is still in the design phase, it can be added. The project will begin in the spring of 2010.   Security cameras will be added to all future building projects.

- Change Order:  They are adding a new transformer, conduits and conductors for emergency phones and site lighting south of the Stadium.

- Retention Reduction:   They are recommending reducing the retention amount from 8% to $150,000.  They normally withhold 10%, but can reduce it if it appears it is not necessary.  Normally the 10% is held until the notice of completion.

- Notice of Completion:  Photo lab project

- Notice of Completion:  Landscaping

- Purchase Orders:   The $133,000 SEWUP/JPA provides insurance services (accident, workers’ comp., builders risk, etc.).   The $150,000 purchase orders are “not to exceed” amounts.

August 17, 2009:

- Category Budgets and Balances:  Summary

- Job Completion:  Air conditioning in the computer room

- Job Completion:  White coating on roofs (energy conservation measure).  Title 24 is for energy conservation.  ECC’s goal is to exceed this by 20%.

- Job Completion:  Additional exterior lighting

- Job Completion:  Renovation of two fields.

- Purchase Orders

September 9, 2009:  Due to the early September Board meeting date (required to adopt budget by September 15 deadline, there is no section A (Category Budgets and Balances).

- Bid Award:  For piping to reclaim water for athletic fields.

- Contract Amendment:  To provide additional design services for adding an elevator for the north side of building.

- Change Order:  Roofing project for Marsee Auditorium.  The new taper crickets will improve runoff.

- Change Order:   Recompaction of soil in the Humanities Plaza project.  An old diesel fuel tank was discovered and removed, along with some of the soil.  The remaining soil was not contaminated.

- Purchase Orders:   They did a flyover to photograph construction.  They also did some oblique views from different angles.

Open Discussion:

- The Humanities Food Court should be done in time for spring semester.

- The Social Science building modernization project is 50% State funded.  It is hoped that by the time they are ready to start, the State will have the money.

- Course offerings have been reduced by about 12%.  ECC is not being funded for all the students we are educating.

- The new sign on campus is a prototype; there will be more.  The students like the sign.

- It is still the Schauerman Library; however, including the name would have made the sign unwieldy.

- They are waiting until Humanities Plaza project is finished before they put up the sign on the Humanities building..

- Phase 3 of the infrastructure project:  In October they will drop back to the south side, then go to the Marsee Auditorium after that.  Then in April, they will be back at the north gymnasium.

Public Comment:

- Ann Garten distributed copies of a Daily Breeze article on how bond money creates a new El Camino.

Next Meeting:  The next meeting is November 18th    at 3:30 p.m.

Adjournment:  The meeting was adjourned at 4:15 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite91609