Agenda for the El Camino Community College District Board of Trustees

For

Measure E Bond Fund

Administrative Services

Page No.

A.	Citizens’ Bond Oversight Committee Calendar

B.	Category Budgets and Balances

C.	Purchase Orders and Blanket Purchase Orders

Administrative Services – Measure E Bond Fund

A.	CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING CALENDAR 2006-2007

Meetings will be held in the Boardroom at 3:00 PM on the following dates

November 15, 2006

January 24, 2007

March 14, 2007

May 23, 2007

B.	CATEGORY BUDGETS AND BALANCES

The following table reports Measure E expenditures and commitments through September, 2006.

| GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS |  |  |  |  |
| --- | --- | --- | --- | --- |
| CATEGORY | BUDGET | EXPENDED | COMMITTED | BALANCE |
| Additional Classrooms and Modernization (ACM) |  |  |  |  |
| Acquisitions (0201) | 5,000,000 | 705,867 |  | 4,294,133 |
| Architectural Barrier Removal Phase 2 (0202) | 1,529,000 | 18,582 |  | 1,510,418 |
| Athletic Education and Fitness Complex (0203) | 15,718,000 | 274,322 |  | 15,443,678 |
| Bookstore/Cafeteria Conversion to Administration (0204) | 6,084,896 | 258,369 | 425,404 | 5,401,123 |
| Business Building Replacement (0205) | 10,926,189 | 139,877 |  | 10,786,312 |
| Central Plant (0206) | 10,198,000 | 390,612 | 17,170 | 9,790,218 |
| Child Development Center Phase 2 (0207) | 2,525,000 | 30,573 |  | 2,494,427 |
| Crenshaw Blvd. Frontage Enhancement (0208) | 700,000 | 13,418 |  | 686,582 |
| Fire Academy Structure (0209) | 791,375 | 20,080 | 8,660 | 762,635 |
| Fire Program Facility (0210) | 123,000 | 1,656 |  | 121,344 |
| Humanities Complex Replacement (0212) | 30,896,287 | 7,357,764 | 18,856,023 | 4,682,500 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
| CATEGORY | BUDGET | EXPENDED | COMMITTED | BALANCE |
| Learning Resource Center Addition (0213) | 7,100,000 | 168,596 | 550,000 | 6,381,404 |
| Manhattan Bch Blvd. Parking Structure & Entrance (0214) | 216,232 | 812 |  | 215,420 |
| Remodeling Phase One-Three (0215-0217) | 8,873,500 | 525,085 | 115,627 | 8,232,787 |
| Science Complex Renovation (0219) | 6,721,738 | 6,476,780 | 196,741 | 48,217 |
| Signage and Wayfinding (0224) | 2,600,000 | 79,455 | 2,127 | 2,518,418 |
| Student Services and Activities Replacement (0220) | 31,928,118 | 912,981 | 1,872,609 | 29,142,528 |
| Temporary Space and Relocation Costs (0221) | 3,469,200 | 2,765,063 | 330,871 | 373,266 |
| Master Planning (0223) |  | 191,701 | 2,982,694 | (3,174,395) |
| Reserve for Contingencies (0299) | 30,470,648 | 0 | 0 | 30,470,648 |
| Total Additional Classrooms and Modernization | 175,871,183 | 20,331,593 | 25,357,927 | 130,181,663 |
| Campus Site Improvements: Accessibility, Safety / Security (CSI) |  |  |  |  |
| Asphalt Resurfacing - All Lots (0301) | 400,000 | 14,975 |  | 385,025 |
| Emergency Generators and Distribution (0302) | 2,005,000 | 113,266 | - | 1,891,734 |
| Emergency Power to Security Lighting (0303) | 175,000 | 3,468 |  | 171,532 |
| Entrance - Redondo Beach Blvd. to Lot H (0304) | 400,000 | 4,500 | 14,763 | 380,737 |
| Fencing Replacement and Additions (0305) | 375,000 | 2,926 |  | 372,074 |
| Landscaping and Irrigation System Replacements (0306) | 2,540,000 | 42,403 |  | 2,497,597 |
| Lighting - Upgrade / Replace All Lots (0308) | 2,440,000 | 48,358 |  | 2,391,642 |
| Lot F Parking Structure Improvements (0309) | 1,632,000 | 32,732 |  | 1,599,268 |
| Lot H Parking Structure (0310) | 8,348,666 | 963,827 | 133,925 | 7,250,914 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
| CATEGORY | BUDGET | EXPENDED | COMMITTED | BALANCE |
| Paving Replacement - All Walks and Driveways (0311) | 2,187,000 | 30,424 | - | 2,156,576 |
| Pedestrian Walks at Manhattan Bch Blvd. & Lot E (0312) | 81,600 | 637 |  | 80,963 |
| Security Video (0313) | 180,000 | 7,831 |  | 172,169 |
| Voice / Data / Signal Site Duct Bank (0314) | 1,945,181 | 108,004 |  | 1,837,177 |
| Reserve for Contingencies (0399) | 1,757,784 | 0 | 0 | 1,757,784 |
| Total Campus Site Improvements: Accessibility, Safety / Security | 24,467,231 | 1,373,351 | 148,688 | 22,945,193 |
| Energy Efficiency Improvements (EEI) |  |  |  |  |
| Energy Efficiency Improvements Phase Two (0402) | 2,818,000 | 76,865 | 980,012 | 1,761,123 |
| Reserve for Contingencies (0499) | 215,653 | 0 | 0 | 215,653 |
| Total Energy Efficiency Improvements | 3,033,653 | 76,865 | 980,012 | 1,976,776 |
| Health and Safety Improvements (HSI) |  |  |  |  |
| Administration (0501) | 4,367,732 | 96,859 |  | 4,270,873 |
| Art & Behavioral Sciences (0502) | 12,247,136 | 292,552 |  | 11,954,584 |
| Auxiliary Warehouse (0504) | 105,042 | 1,305 |  | 103,737 |
| Communications (0507) | 8,223,354 | 220,115 |  | 8,003,239 |
| Construction Technology (0508) | 943,970 | 16,588 |  | 927,382 |
| Domestic Water System (0509) | 2,440,800 | 98,531 |  | 2,342,269 |
| Facilities and Receiving (0510) | 1,985,416 | 144,596 |  | 1,840,820 |
| Fire Alarm (0511) | 780,800 | 274,435 | 4,696 | 501,669 |
| Firelines (0512) | 1,637,503 | 111,283 |  | 1,526,220 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
| CATEGORY | BUDGET | EXPENDED | COMMITTED | BALANCE |
| Hazardous Materials Abatement (0513) | 200,000 | 76,807 | 32,984 | 90,209 |
| Library (0515) | 7,876,509 | 422,974 | 3,295 | 7,450,240 |
| Marsee Auditorium (0516) | 6,670,843 | 139,692 |  | 6,531,151 |
| Math & Computer Sciences (0517) | 10,761,643 | 195,644 |  | 10,565,999 |
| Music (0518) | 8,896,846 | 227,342 |  | 8,669,504 |
| Natural Gas System (0519) | 488,000 | 11,562 |  | 476,438 |
| North Gymnasium (0520) | 3,248,993 | 257,277 |  | 2,991,716 |
| Physical Education and Men's Shower (0521) | 4,216,871 | 67,627 |  | 4,149,244 |
| Planetarium (0522) | 559,465 | 12,921 |  | 546,544 |
| Pool and Health Center (0523) | 8,273,592 | 327,034 | 937 | 7,945,621 |
| Primary Electrical Distribution System (0524) | 13,060,000 | 3,132,233 | 1,883,797 | 8,043,969 |
| Reimbursements (0525) | 1,456,353 | 1,456,353 |  | - |
| Security Systems (0526) | 1,313,664 | 30,245 |  | 1,283,419 |
| Sewer System (0527) | 1,964,200 | 46,233 |  | 1,917,967 |
| Social Sciences (0528) | 7,415,520 | 160,312 | 189 | 7,255,019 |
| Storm Drain System (0530) | 1,083,909 | 25,558 |  | 1,058,351 |
| Technical Arts (0531) | 5,600,000 | 353,482 |  | 5,246,518 |
| Shops (0533) | 10,600,000 | 213,338 |  | 10,386,662 |
| Reserve for Contingencies (0599) | 8,337,328 | 0 | 0 | 8,337,328 |
| Total Health and Safety Improvements | 134,755,489 | 8,412,899 | 1,925,899 | 124,416,691 |
| Information Technology and Equipment (ITE) |  |  |  |  |
| Behavioral and Social Sciences (0601) | 654,077 | 55,840 | 27,054 | 571,184 |
| Business (0602) | 1,143,650 | 438,401 | - | 705,249 |
| Facilities Planning and Services (0603) | 1,925,724 | 304,195 | 11,664 | 1,609,865 |
| Fine Arts (0604) | 2,879,046 | 328,212 |  | 2,550,834 |
| Health Sciences and Athletics (0605) | 1,267,690 | 202,052 |  | 1,065,638 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
| CATEGORY | BUDGET | EXPENDED | COMMITTED | BALANCE |
| Humanities (0606) | 625,978 | 168,479 |  | 457,500 |
| Industry and Technology (0607) | 1,771,641 | 422,712 |  | 1,348,929 |
| Information Technology (0608) | 14,557,510 | 1,776,846 |  | 12,780,664 |
| Learning Resources (0609) | 4,940,775 | 260,085 | 325 | 4,680,365 |
| Math (0610) | 723,061 | 165,284 | 56,222 | 501,555 |
| Natural Sciences (0611) | 3,063,431 | 600,387 | 26,214 | 2,436,830 |
| Nursing (0612) | 252,651 | 116,478 |  | 136,173 |
| Student and Community Advancement (0613) | 645,925 | 217,394 | 853 | 427,678 |
| Interfund Transfer (0614) | 141,150 | 141,150 |  | - |
| Campus Police (0621) | 68,500 | - |  | 68,500 |
| Purchasing (0622) | 10,000 | - |  | 10,000 |
| Phase II, III, IV Purchases (0697) | 12,686,900 | - |  | 12,686,900 |
| Installation Contingency (0698) | 4,464,194 | 349 |  | 4,463,845 |
| Reserve for Contingencies (0699) | 3,746,018 | 0 | 0 | 3,746,018 |
| Total Information Technology and Equipment | 55,567,921 | 5,197,863 | 122,332 | 50,247,726 |
| Physical Education Facilities Improvements (PEFI) |  |  |  |  |
| Baseball Field (0701) | 1,091,800 | - |  | 1,091,800 |
| North Field (0702) | 481,600 | - |  | 481,600 |
| Sand Volleyball (0703) | 12,300 | - |  | 12,300 |
| Reserve for Contingencies (0799) | 121,349 | 0 | 0 | 121,349 |
| Total Physical Education Facilities | 1,707,049 | - | - | 1,707,049 |
| Refunding Income | 5,980,713 | 0 | 0 | 5,980,713 |
| TOTAL | 401,383,239 | 35,392,571 | 28,534,857 | 337,455,811 |

Administrative Services – Measure E Bond Fund

C.	PURCHASE ORDERS (PO) AND BLANKET PURCHASE ORDERS (BPO)

The following purchase orders have been issued in accordance with the District’s purchasing policy and authorization of the Board of Trustees.  It is recommended that the following purchase orders for Measure “E” expenditures be ratified and that payment be authorized upon delivery and acceptance of the items or services ordered.

| P.O. Number | Vendor Name | Site Name | Description | P.O. Cost |
| --- | --- | --- | --- | --- |
| P0099035 | American Rent a Fence Co. | Primary Electric Distribution | Equipment Rental | $65.00 |
| P0099036 | Los Angeles County Public | Lot H - Parking Structure | Architecture & Engineering | $6,693.43 |
| P0099037 | California Community Colleges | Learning Resource | Architecture & Engineering | $15,850.00 |
| P0099039 | CDW Computer Centers, Inc. | Temporary Space/ Relocation | Group I Equipment | $5,791.38 |
| P0099041 | American Rent a Fence Co. | Central Plant | Equipment Rental | $200.00 |
| P0099042 | TMP Services, Inc | Central Plant | Buildings | $2,369.01 |
| P0099043 | ASI-Modulex | Temporary Space/ Relocation | Buildings | $2,815.72 |
| P0099044 | Discount Two-Way Radio | Facilities Planning | New Equipment- Noninstructional | $11,663.94 |
| P0099047 | Southern California Edison | Lot H - Parking Structure | Site Improvements | $63,331.00 |
| B0099030 | Degenkolb Engineers | Fire Academy Structure | Architecture & Engineering | $15,000.00 |
| B0099033 | Archie Ivy, Inc. | Paving Replacement | Site Improvements | $13,362.00 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
| P.O. Number | Vendor Name | Site Name | Description | P.O. Cost |
| B0099034 | Portable Storage | Temporary Space/Relocation | Equipment Rental | $5,880.00 |
| B0099038 | LCC 3 Construction S | Master Planning | Testing & Inspection | $210,000.00 |
| B0099040 | Maas Companies, LLC | Humanities Complex | Professional Services-Bond | $86,128.13 |
| PO/BPO TOTAL: | 14 |  | TOTAL: | $439,149.61 |