Agenda for the El Camino Community College District Board of Trustees

for

Measure “E” Bond Fund

Page No.

I.	INFORMATION

A.   Project Budgets 	2

B.   Citizens’ Bond Oversight Committee 	4

II.	APPROVAL

A.  Bid 2005-04/Humanities Building – Demolition, Earthwork and Site Utilities	4

III.	RATIFICATION

A.  Purchase Orders 	5

I.	INFORMATION

A.	PROJECT BUDGETS

The Facilities Needs Report prepared May 2002, established preliminary budgets for the renovation or replacement of the buildings reported in the categories identified below.  The Needs Report was the basis for determining the amount of bond funding required to complete the facilities upgrade/modernization program.  The preliminary budgets were revised February 17, 2004, when project scopes and timelines were further defined.  Budgets were also revised as of May 16, 2005.  Also included in the needs report was a listing compiled by division of equipment and technology that needed to be replaced or upgraded.

The following table reports expenditures through September 30, 2005.

| GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS |  |  |  |
| --- | --- | --- | --- |
|  | REVISED BUDGET | TOTAL EXPENDITURES | BALANCE |
| Additional Classrooms and Modernization (ACM) |  |  |  |
| Acquisitions (0201) | 5,000,000 | 705,867 | 4,294,133 |
| Architectural Barrier Removal Phase 2 (0202) | 1,529,000 | 16,612 | 1,512,388 |
| Athletic Education and Fitness Complex (0203) | 15,718,000 | 244,946 | 15,473,054 |
| Bookstore/Cafeteria Conversion to Admin. (0204) | 6,084,896 | 65,586 | 6,019,310 |
| Business Building Replacement (0205) | 10,926,189 | 125,795 | 10,800,394 |
| Central Plant (0206) | 10,858,000 | 116,895 | 10,741,105 |
| Child Development Center Phase 2 (0207) | 2,525,000 | 27,318 | 2,497,682 |
| Crenshaw Blvd. Frontage Enhancement (0208) | 1,100,000 | 12,000 | 1,088,000 |
| Fire Academy Structure (0209) | 791,375 | 8,682 | 782,693 |
| Fire Program Facility (0210) | 123,000 | 1,497 | 121,503 |
| Humanities Complex Replacement (0212) | 23,120,064 | 1,266,158 | 21,853,906 |
| Learning Resource Center Addition (0213) | 7,100,000 | 112,673 | 6,987,327 |
| Manhattan Beach Blvd. Parking Structure & Entrance (0214) | 216,232 | 534 | 215,698 |
| Remodeling Phase One (0215) - CLOSED |  | 249,133 | (249,132.54) |
| Remodeling Phase Two (0216) | 157,625 | 34,146 | 123,479 |
| Remodeling Phase Three (0217) | 8,715,875 | 93,868 | 8,622,007 |
| Science Complex Renovation (0219) | 6,721,738 | 6,261,786 | 459,952 |
| Signage and Wayfinding (0224) | 2,600,000 | 50,554 | 2,549,446 |
| Student Services and Activities Replacement (0220) | 31,928,118 | 363,917 | 31,564,201 |
| Temporary Space and Relocation Costs (0221) | 2,000,000 | 602,071 | 1,397,929 |
| Reserve for Contingencies (0299) | 37,748,071 | - | 37,748,071 |
| Total Additional Classrooms and Modernization | 174,963,183 | 10,360,037 | 164,603,146 |
| Campus Site Improvements: Accessibility, Safety / Security (CSI) |  |  |  |
| Asphalt Resurfacing - All Lots (0301) | 400,000 | 14,459 | 385,541 |
| Emergency Generators and Distribution (0302) | 2,265,000 | 14,752 | 2,250,248 |
| Emergency Power to Security Lighting (0303) | 175,000 | 1,140 | 173,860 |
| Entrance - Redondo Beach Blvd. to Lot H (0304) | 400,000 | 3,985 | 396,015 |
| Fencing Replacement and Additions (0305) | 375,000 | 2,442 | 372,558 |
| Landscaping and Irrigation System Replace. (0306) | 2,540,000 | 39,129 | 2,500,871 |
| Lighting - Upgrade / Replace All Lots (0308) | 2,440,000 | 15,891 | 2,424,109 |
| Lot F Parking Structure Improvements (0309) | 1,632,000 | 10,629 | 1,621,371 |
| Lot H Parking Structure (0310) | 8,348,666 | 384,610 | 7,964,056 |
| Paving Replacement - All Walks and Driveways (0311) | 2,187,000 | 14,244 | 2,172,756 |
| Pedestrian Walks at Manhattan Beach Blvd. and Lot E (0312) | 81,600 | 531 | 81,069 |
| Security Video (0313) | 180,000 | 7,599 | 172,401 |
| Voice / Data / Signal Site Duct Bank (0314) | 1,945,181 | 82,121 | 1,863,060 |
| Reserve for Contingencies (0399) | 1,757,784 | - | 1,757,784 |
| Total Campus Site Improvements: Accessibility, Safety / Security | 24,727,231 | 591,533 | 24,135,698 |
| Energy Efficiency Improvements (EEI) |  |  |  |
| Energy Efficiency Improvements Phase Two (0402) | 2,818,000 | 43,000 | 2,775,000 |
| Reserve for Contingencies (0499) | 215,653 | - | 215,653 |
| Total Energy Efficiency Improvements | 3,033,653 | 43,000 | 2,990,653 |
| Health and Safety Improvements (HSI) |  |  |  |
| Administration (0501) | 4,367,732 | 64,234 | 4,303,498 |
| Art & Behavioral Sciences (0502) | 12,247,136 | 181,954 | 12,065,182 |
| Auxiliary Warehouse (0504) | 105,042 | 1,170 | 103,872 |
| Communications (0507) | 8,223,354 | 204,746 | 8,018,608 |
| Construction Technology (0508) | 943,970 | 14,824 | 929,146 |
| Domestic Water System (0509) | 2,488,800 | 65,414 | 2,423,386 |
| Facilities and Receiving (0510) | 1,985,416 | 131,764 | 1,853,652 |
| Fire Alarm (0511) | 780,800 | 8,050 | 772,750 |
| Firelines (0512) | 1,837,503 | 74,659 | 1,762,844 |
| Hazardous Materials Abatement (0513) | 200,000 | 64,857 | 135,143 |
| Library (0515) | 7,876,509 | 405,041 | 7,471,468 |
| Marsee Auditorium (0516) | 6,670,843 | 100,338 | 6,570,505 |
| Math & Computer Sciences (0517) | 10,761,643 | 161,435 | 10,600,208 |
| Music (0518) | 8,896,846 | 210,715 | 8,686,131 |
| Natural Gas System (0519) | 488,000 | 5,069 | 482,931 |
| North Gymnasium (0520) | 3,248,993 | 251,205 | 2,997,788 |
| Physical Education and Men's Shower (0521) | 4,216,871 | 59,737 | 4,157,134 |
| Planetarium (0522) | 559,465 | 11,875 | 547,590 |
| Pool and Health Center (0523) | 8,273,592 | 124,727 | 8,148,865 |
| Primary Electrical Distribution System (0524) | 13,460,000 | 421,575 | 13,038,425 |
| Reimbursements (0525) | 1,456,353 | 1,456,353 | - |
| Security Systems (0526) | 1,313,664 | 24,376 | 1,289,288 |
| Sewer System (0527) | 1,964,200 | 20,097 | 1,944,103 |
| Social Sciences (0528) | 7,415,520 | 109,475 | 7,306,045 |
| Storm Drain System (0530) | 1,083,909 | 11,135 | 1,072,774 |
| Technical Arts (0531) | 5,600,000 | 97,657 | 5,502,343 |
| Shops (0533) | 10,600,000 | 193,527 | 10,406,473 |
| Reserve for Contingencies (0599) | 8,337,328 | - | 8,337,328 |
| Total Health and Safety Improvements | 135,403,489 | 4,476,011 | 130,927,478 |
| Information Technology and Equipment (ITE) |  |  |  |
| Behavioral and Social Sciences (0601) | 579,077 | 22,984 | 556,093 |
| Business (0602) | 1,123,650 | 438,401 | 685,249 |
| Facilities Planning and Services (0603) | 1,818,724 | 283,304 | 1,535,420 |
| Fine Arts (0604) | 2,805,096 | 328,212 | 2,476,884 |
| Health Sciences and Athletics (0605) | 1,203,993 | 177,688 | 1,026,305 |
| Humanities (0606) | 607,033 | 150,534 | 456,499 |
| Industry and Technology (0607) | 1,771,641 | 422,712 | 1,348,929 |
| Information Technology (0608) | 14,557,510 | 1,769,904 | 12,787,606 |
| Learning Resources (0609) | 4,665,775 | 137,253 | 4,528,522 |
| Math (0610) | 688,661 | 134,997 | 553,664 |
| Natural Sciences (0611) | 3,002,285 | 585,119 | 2,417,166 |
| Nursing (0612) | 252,651 | 116,478 | 136,173 |
| Student and Community Advancement (0613) | 567,500 | 169,879 | 397,621 |
| Interfund Transfer (0614) | 141,150 | 141,150 | - |
| Phase II, III, IV Purchases (0697) | 12,686,900 | - | 12,686,900 |
| Installation Contingency (0698) | 4,464,194 | - | 4,464,194 |
| Reserve for Contingencies (0699) | 3,746,018 | - | 3,746,018 |
| Total Information Technology and Equipment | 54,681,858 | 4,878,614 | 49,803,244 |
| Physical Education Facilities Improvements (PEFI) |  |  |  |
| Baseball Field (0701) | 1,091,800 | - | 1,091,800 |
| North Field (0702) | 481,600 | - | 481,600 |
| Sand Volleyball (0703) | 12,300 | - | 12,300 |
| Reserve for Contingencies (0799) | 121,349 | - | 121,349 |
| Total Physical Education Facilities | 1,707,049 | - | 1,707,049 |
|  | $ 394,516,463 | $ 20,349,195 | $ 374,167,268 |

B.	CITIZENS’ BOND OVERSIGHT COMMITTEE

The next meeting of the Citizens’ Bond Oversight Committee is scheduled for Wednesday, November 9, 2005, at 3 p.m.

II.	APPROVAL

A.	BID 2005-04/HUMANITIES BUILDING – DEMOLITION, EARTHWORK, AND SITE UTILITIES

It is recommended that the Bid 2005-04 be awarded to the following vendors for the Humanities Building  Demolition, Earthwork, and Site Utilities project in accordance with the specifications, terms, and conditions of the above named bid.

With

P.O. #’s   Vendor				         Bid Amount       Insurance      Total

TBD    Doja Inc.[3] - Demolition                        $285,000.00        $35,994.18  $320,994.18

Louis Todd Corp. [ 3] – Earthwork         $358,000.00       $   2,990.23  $360.990.23

HPS Mechanical Inc.[5] – Site Utilities  $544,910.00       $15,862.57   $560,772.57

Other Bidders:  Demolition – U.S. Demolition Inc. $294,778.00; G.D. Heil Inc. $318,600.00; CST Environmental Corp. $367,800.00.  Earthwork – Salsbury $400,352.00; Doja Inc. $415,000.00; Crew Inc. $429,000.00.  Site Utilities – Plumbing, Piping & Construction, $633,000; Atlas Allied, $1,273,000 and Minco America Corp., $1,297,000.

“No Bid” Responses: None

Non-Responses:  Demolition – AAA Demolition, Darco Engineering,  American Wrecking, Pena Grading,  J & G Industries, Penhall, American Demolition, Cleveland Wrecking, Pacific Demolition, Southern Counties Concrete Cutting, and Hammer Down

Site Utilities – Castongia Inc., Bali Construction, CGI Construction. Earthwork – AL Macintosh.

III.	RATIFICATION

A.	PURCHASE ORDERS

The following purchase orders have been issued in accordance with the District’s purchasing policy and authorization of the Board of Trustees.  It is recommended that the following purchase orders for Measure “E” expenditures be ratified and that payment be authorized upon delivery and acceptance of the items or services ordered.

Run Date	El Camino Community College District

10/3/2005	Measure "E" Purchase Order Listing

Meeting Date:  10-17-2005

The following purchase orders have been issued in accordance with the District's purchasing policy and authorization of the Board of Trustees. It is recommended that the following purchase orders be approved and that payment be authorized upon delivery and acceptance of the items ordered.

P.O.

Number	Vendor Name	Site Name	Description	    P.O. Cost

P0080556	Roger's Systems Specialist	Science Complex Reno	Group II Equipment	$364.90

P0080557	Delphin Computer Supply	Science Complex Reno	Group II Equipment	$3,675.10

P0089018	Graybar Electric	Remodeling-Phase 2	Remodeling & Renovations	$290.83

P0089019	Graybar Electric	Remodeling-Phase 2	Remodeling & Renovations	$464.73

P0089020	Affidia Systems	Science Complex Reno	Group II Equipment	$11,142.95

P0089021	Tbp Architecture, Inc	Master Planning	Architecture & Engineering	$3,416.82

P0089025	Haltbrink Asphalt Paving	TemporarySpace/Reloc	Site Improvements	$5,100.00

Total : 	7	$24,455.33

B0089023	Ford Graphics	Humanities Complex 	Blue Printing-Construction	$12,000.00

B0089024	Marcor Remediation,	Humanities Complex 	Site Improvements	$152,900.00

Total : 	2	$164,900.00

Total POs and BPOs : 	9	TOTAL :	$189,355.33