## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

November 15, 2006

PRESENT:

__x__ Leandro Carde	     		  _____ Darlene Love  	     	 __x__ Shannon Presley

__x__ Louis Garcia	     		  __x__ David Nordell		     	 __x__ Ray Roney

_____ Judy Gibson		  	  __x__ Chris Powell			 __x__ Nina Velasquez

__x__ Robert Hammond

Also Attending:   Bob Gann, Ann Garten, Bruce Hoerning, Jeff Marsee

Open Meeting:  The meeting was called to order at 3:05 p.m.

Members introduced themselves.

Minutes:  The minutes of September 27 were approved.

Measure “E” Agenda:

- October 16, 2006 -  Noted:

  - The Humanities budget has not been increased.  The number is higher due to the landscaping of the mall area, removal of the old building, etc.

  - The original budget was $23 million, and this was adjusted in May.

  - Where does the original money come from?   It was suggested that it would be desirable to show this in a column, so that all the relevant information would be on one page.  Space limitations may be an issue.  Bob will research this.

  - It is important to show how out of control costs are getting.

  - Whenever a project budget is changed, it goes to the Board.

  - The $7 million Learning Resource Center project is largely state funded.  The budget is closer to $8.6 million now.  It is unclear if any bond money will be used for this project, and if so, how much.

  - There should be a way for new committee members to get information from the past.

  - It is clear that ECC won’t be able to meet the original bond objectives.  The public needs to know specifics, including why it is happening and where the shortfall will be.  The word needs to get out.

  - Bob Gann reported that they are looking at measures that might reduce the deficit, including accelerating the program, combining projects, arbitrage, etc.

  - There is a mid December deadline from the president on changes to the Facilities Master Plan, so that information should be available for the next meeting.

  - Department of the State Architect backlogs are another issue.

Next Meeting:  The group agreed to change the starting time of the next meeting (January 24th) to 8 a.m.  A tour of the Humanities construction site will be included in that meeting.  The March meeting will also begin at 8 a.m.

Annual Report Committee:  Chris Powell and Louis Garcia will be the Annual Report Committee.  Chris will be the chair.

Open Discussion:

- Ray Roney:  The group needs to discuss Board advertisement for new group members.  Noted:

- It should be on the February Board agenda.   Ann Garten will run the ad the week after Thanksgiving.

- Three new members will be needed, and they can be reappointed once.  Ann will verify the positions and send out the information.

- It is desirable to have the new appointments by March so there will be some overlap.

- The new chair can be selected in March, and that will be the last meeting for the members who are leaving.

Audit Report:  The Audit Report will be reviewed at the next meeting.  This is a major part of the Annual Report.   Jeff Marsee will check with the auditors on the status of the report.

Public Comment:

- Ann Garten:  To get to the photo gallery on progress on the Humanities construction, go to the ECC Web page, then administration, and then to the bond page.  They update the photos periodically.   Chris asked for descriptions to be attached to the photos, and Jeff suggested including some maps.

Adjournment:  The meeting was adjourned at 3:50 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite1115