## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF

November 16, 2011

The Citizens’ Bond Oversight Committee met at 3:00 p.m. on Wednesday, November 16, 2011 in the Board Room at El Camino College.

The following Oversight Committee Members were present;, Dwight Choyce, Robert Amos, Kirk Retz and Gloria Dumas.  Members absent were Frances Mullan and Rebekka Asher.

Also present were, Bob Gann, Tom Brown and Bruce Hoerning.

Minutes of the Citizens’ Oversight Committee Meeting of September 21, 2011:

The minutes were approved.

Measure “E” Agendas:

Bob Gann reviewed the following information from the Measure E section of the October Board of Trustees’ agenda.

October 17, 2011:

- Category Budgets and Balances – Quarterly breakdown summary.

- Contract – Flewelling & Moody – Bookstore Assessment and Remediation - Evaluate and provide recommendations regarding existing concrete joists.  During the construction of the Bookstore modernization the contractor drilled into concrete beams which were prohibited in the construction documents.  In so doing caused one of the beams to require strengthening.  The cost for the evaluation and remedial design will be charged back to the contractor.

- Change Order – American Gardens – Baseball Field Improvements – Additional bleacher seating and netting.

- Change Order – Bomel Construction – Lot H Parking Structure & Athletic Complex Project – Final change order.  DSA approved all work.

- Change Order – Taisei Construction Corporation – Math Business Allied Health Project – Change per District request.  Diseased trees removed and increased the size of the replacement.

- Notice of Job Completion – Bomel Construction – Lot H Parking Structure & Athletic Complex Project

- Notice of Job Completion – Southland Construction – Brick Veneer Replacement Project

- Purchase Orders (PO) and Blanket Purchase Orders (BPO) – Last purchase order B510645 has been voided.  Decrease in water pressure.  In further checking the valves, it was noted that the contractor had shut one of the valves, which caused a decrease in water pressure in the fire loop.  Once the valve was opened there was no need for additional valves to be installed.

Schedule of Future Meetings:

Next meeting will at held on January 18, 2012 @ 3:00 pm.

Open Discussion:

MBA will be open for Fall 2012 classes.

Public Comment:

Everyone had good wishes for Bob Gann on his retirement.  Bob also mentioned that he will be coming back temporarily until his position is filled.

Adjournment:

The meeting was adjourned at 3:40 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)