## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES

CITIZENS’ BOND OVERSIGHT COMMITTEE

November 18, 2009

PRESENT:

__x__ Robert Amos	     	        __x__ Joshua Casper   	       __x__Frances Mullan

_SL_ Richard Browning	        __x__ Gloria Dumais	     	     __x__Kirk Retz

Also Attending:   Bruce Hoerning, Tom Brown, Heather Parnock

Open Meeting:  The meeting was called to order at 3:40 p.m.

Minutes:  The minutes of September 16 were approved with the following changes:

Page 2 – Open Discussion, bullet #7:  Change to “Phase 3 of the infrastructure project.”

Last sentence:  change to: “In April they will be back at the north gymnasium.”

Measure “E” Agenda:

October 19, 2009:-

A.  Breakout of bond categories and project summary.  The month after any quarter they break it out.

B.  Rejection of Bid Protest for Business building demolition project.   Their claim was that the responsive bidder did not turn in part of the paper in a timely manner; however, this was not true.

C. Rejection of Restroom Accessibility Renovation Bid due to a math error.  It was decided that it would be best to rebid the project. This project affects forty restrooms on campus.

D. Tri Span, Inc. was awarded the bid in the Business Building Demolition Project.

E.  Change Orders for Phase 3 Infrastructure Project:  due to unforeseen conditions, several items will be taken care of at this time.

F.  Change Orders for Bookstore Renovation Project:  The tiles have lead in them and the architects missed this.  Can this be charged back to architects?

G.  Notice of Job Completion:  Community Advancement Modular Relocation (CIDS Enterprises, Inc.)

H.  Notice of Job Completion:  Community Advancement Relocation (Pyro-Comm Systems, Inc.)

I .  Notice of Job Completion:  Community Advancement Relocation (TMP Services)

J.  Notice of Job Completion:  Marsee Auditorium Roof Replacement (Best Roofing and Waterproofing)

K. Purchase Orders

Noted:

- They are trying to get as much hazardous material out of the buildings as they go along.

- HMC is the campus major architect.

- Prestige Security:   They hired guards to be the gatekeepers during the construction to keep the students safe.

Parking Structure:  Students like the new parking structure.  It lets people know what spaces are available.   There haven’t heard as many complaints about parking since the structure opened.  The  Parking Committee has heard nothing but good about it.

Timeline for Annual Report:   Heather Parnock for Ann Garten.

The timeline for the Annual Report was sent out to the Oversight Committee members, but no one received it.  Heather will resend it since no one got it.

- The report is due in April.

- Edits are due to Ellen Lorenz on December 10.

- The committee needs to address the Executive Summary and the Year Eight Commentary.

- The report will be due to the Board on April 19.

Open Discussion:

- April-May 2010 is the estimated completion time of the Bookstore renovation.   The Alondra Room will be on other side and the Stadium and Decathalon rooms will still be there, but there will also be offices there.

- They are just renovating the Social Science building.

- They are a little more than half way through the bond projects and have enough money to complete the projects.  However, for the new master plan, they will probably need to go to the public for funding.

- The new master plan gives ECC the ability to expand if necessary.

- They are going with the satellite concept (rather than one cafeteria) for food.

Adjournment:  The meeting was adjourned at 4:10 p.m.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)

osite111809