## EL CAMINO COLLEGE

#### Office of the Vice President - Administrative Services

MINUTES OF THE

CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING OF

November 18, 2015

The Citizens’ Bond Oversight Committee met at 3:30 p.m. on Wednesday, November 18, 2015 in the Board Room at El Camino College.

The following Oversight Committee Members were present, Gloria Dumais, Michael Goguen, Joan Jones and Randi Simonette.   Dwight Choyce, Steve Scott and Kirk Retz were absent.

Also present were Jo Ann Higdon, Tom Brown and Bob Bradshaw.

Minutes of the Citizens’ Oversight Committee Meeting of July 15th:

The minutes were approved.

Measure “E” Agendas:

Tom Brown reviewed the following information from the Measure E section of the July, August, September and October Board of Trustees’ agendas.

July 20, 2015:

- Category Budgets and Balances

- Contract - LPA Architects - Sand Volleyball Court Project - provide necessary architectural and engineering services, including but not limited to modifications to existing perimeter fencing/gates for compliance with ADA standards, to demolish four existing tennis courts and replace them with sand volleyball courts.

- Contract - Alta Environment - Technical Arts - Lot C Parking -Shops Demolition Project - provide abatement services which will include, but are not limited to, environment oversight, asbestos & lead abatement, soil sampling & analysis, air monitoring and writing Procedure 5 work plans.

- Contract - tBP Architecture - firm to provide professional architectural, engineering and design services for construction of the new Administration Building.

- Contract - Berkeley Research Group - Math Business Allied Health Building Project - expert consulting and professional support services in the matter of the legal proceedings between El Camino Community College District and Taisei Construction Corporation with regards to the Math Business Allied Health Building.

- Bid Award - Technical Arts - Lot C Parking - Shops Demolition Project - GGG Demolition, Inc.

- Contract Amendment - Converse Consultants - Shops Replacement Project - for additional testing and inspection services.

- Contract Amendment - LPA Architects - Athletic Education & Fitness Complex (Stadium) - Phase 2 Project - additional services for consultant design and documentation for telecommunications, audiovisual, electrical and architectural revision.

- Change Order - S. J. Amoroso - Industry and Technology Building Project - end of project wrap up of items.

- Notice of Job Completion - S. J. Amoroso - Industry and Technology Building Project

- Purchase Orders and Blanket Purchase Orders

August 17, 2015:

- Category Budgets and Balances

- Contract - HMC Architects - Competition New Pool, Lockers & Classrooms Project

- Contract - tBP Architecture - Administration Building Replacement Project - fee breakdown.

- Contract - SPAIC - Technical Arts - Lot C Parking - Shops Demolition Project - DSA certified inspector for the project.

- Contract - Allana Buick & Bers - Athletic Education and Fitness Complex Stadium Phase 2 Project - third party inspector service to oversee the waterproofing portion of the project.

- Bid Award 2014-9 - Parking Structure Lot F & E Project AMG & Associates, Inc. - seismic retrofit currently underway.

G. 	Contract Amendment - Berkeley Research Group - expert consulting and professional support services in the matter of the legal proceedings between El Camino Community College District and Taisei Construction Corporation with regards to the Math Business Allied Health Building.

H.	Change Order - Sinanian Development, Inc. - Athletic Education & Fitness Complex - Stadium Phase II Project

I.	Purchase Orders and Blanket Purchase Orders

September 8, 2015:

- Category Budgets and Balances

- Contract Amendment - Interstate/Atlantic Relocation Services - additional relocation services needed, due to delay of moving certain programs.

- Contract Amendment - DLR Group - Student Services Center Replacement Project - provide additional architectural services to update floor plans and interior elevations.

- Contract Amendment - S & K Engineers - Ongoing Engineering Services - extension of contract, services include, but not limited to, mechanical and electrical studies design, bidding support and construction support for various projects as needed by the District.

- Purchase Orders and Blanket Purchase Orders

October 19, 2015:

- Category Budgets and Balances

- Contract - Geotechnical Professional, Inc. - Parking Structure Upgrade Lot F & E Project - geotechnical testing and inspection services.

- Informational Item - Athletic Education and Fitness Complex - Stadium Phase 2 Project - purchasing agreement to acquire furniture and equipment.

- Change Order - Sinanian Development, Inc.- Athletic Education and Fitness Complex - Stadium Phase 2 Project - District request to provide labor, equipment and material to install a new vault to house hydronic valves and point of connection for the future gym project.

- Purchase Orders and Blanket Purchase Orders - large amount on one of the PO is the insurance for the Lot F project.

Schedule of Future Meetings:

The next meeting will be on Wednesday, March 16, 2016 at 3:30pm.

Open Discussion:

Public Comment:

Jo Ann mentioned to the committee that the District will be selling approximately $80-$100 million of our 2012 Measure E bond.  We will also be doing a refunding which will give back approximately $10 - $15 million to the local taxpayers.

Interim award on the MBA lawsuit was issued by the Arbitrator.  El Camino College was awarded $1.8 million.  In addition, the Arbitrator awarded El Camino College $110,000 due to ten false claims filed by Taisei.  El Camino’s award will be paid from Taisei’s retention currently being held by the college.  The District was represented by Debby Watson from Public Agency Law Group.

Adjournment:

The meeting was adjourned at 4:10 pm.

PURPOSE:  To inform the public concerning bond revenue expenditures and to actively “review and report” on the expenditure of these funds.  (Ed. Code sec. 15278(a)