Agenda for the El Camino Community College District Board of Trustees

For

Measure E Bond Fund

Administrative Services

Page No.

A.	Citizens’ Bond Oversight Committee Calendar					46

B.	Category Budgets and Balances							46

C.	Final Project Proposal – Social Science Remodel for Efficiency			46

D.	Rejection of Bid Protest – Bid 2006-4 Learning Resource Center Construction	47

E.	Bid 2006-4 Learning Resource Center Construction					47

F.	Rejection of Bid Protest – Bid 2006-6 Phase 1 Infrastructure Project		48

G.	Bid 2006-5 Phase 1 Infrastructure Project						48

H.	Bid 2006-6 Humanities Hazardous Materials Abatement				49

I.	Notice of Job Completion - Circulating Air						49

- Contract – Statewide Education Wrap-Up (Insurance) Program (SEWUP)		49

K.	Contract – Chevron Energy Solutions and ACCO Engineered Systems		50

L.	Change Order – Humanities Building							51

M.	Purchase Orders and Blanket Purchase Orders					52

Board of Trustees Agenda   November 20, 2006                                       Page 45

Administrative Services – Measure E Bond Fund

A.	CITIZENS’ BOND OVERSIGHT COMMITTEE MEETING CALENDAR 2006-2007

Meetings will be held in the Boardroom at 3:00 PM on the following dates:

January 24, 2007

March 14, 2007

May 23, 2007

B.	CATEGORY BUDGETS AND BALANCES

The following table reports Measure E expenditures and commitments through October 31, 2006.

| GENERAL OBLIGATION BOND FUND CATEGORIES AND PROJECTS SUMMARY |  |  |  |  |
| --- | --- | --- | --- | --- |
| CATEGORY | BUDGET | EXPENDED | COMMITTED | BALANCE |
| Additional Classrooms and Modernization (ACM) | 175,871,183 | 22,227,829 | 26,068,936 | 127,574,418 |
| Campus Site Improvements (CSI) | 24,467,231 | 1,452,271 | 588,819 | 22,426,142 |
| Energy Efficiency Improvements (EEI) | 3,033,653 | 76,865 | 631,643 | 2,325,145 |
| Health and Safety Improvements (HSI) | 134,755,489 | 9,001,247 | 1,687,927 | 124,066,315 |
| Information Technology and Equipment (ITE) | 55,567,921 | 5,244,145 | 148,009 | 50,175,766 |
| Physical Education Facilities Improvements (PEFI) | 1,707,049 | 0.00 | 0.00 | 1,707,049 |
| Refunding Income | 5,980,713 | 0.00 | 0.00 | 5,980,713 |
| TOTAL | 401,383,239 | 38,002,357 | 29,125,334 | 334,255,548 |

C.	FINAL PROJECT PROPOSAL – SOCIAL SCIENCE REMODEL FOR EFFICIENCY

It is recommended that the Board of Trustees approve submittal to the Office of the Chancellor of the California Community College System (System Office), a Final Project Proposal (FPP) to renovate and modernize the Social Science Building.

Background: The Board of Trustees June 19, 2006 meeting agenda contained an information item detailing El Camino Community College District’s 2008 – 2012 Five

Page 46

Administrative Services – Measure E Bond Fund

Year Capital Construction Plan submittal to the System Office. Included in the Five Year Plan is the project titled Social Science Remodel for Efficiency.  The System Office will

consider providing funding for this project provided an FPP is approved by the Board of Trustees and submitted.

Project: The purpose of this project is to renovate and modernize the Social Science Building. The building was built in 1960 and is 34,081 gross square feet in size. The cost of the proposed work is $11,248,000. The System Office and the District will each fund 50% of the cost. The District’s share of the cost would be provided from Measure E funding. Design of this project would start in the 2008-2009 budget year with construction planned to begin 2010.

D.	REJECTION OF BID PROTEST – BID 2006-4 LEARNING RESOURCE CENTER CONSTRUCTION

It is recommended the Board of Trustees adopt the Vice President of Administrative Services’ decision to reject the bid protest submitted by T.B. Penick & Sons, Inc. in relation to the Learning Resource Center construction project.  Upon review and evaluation, it has been determined the issues expressed are not sufficient to agree with the bid protest.

E.	BID 2006-4  LEARNING RESOURCE CENTER CONSTRUCTION

It is recommended that the following contractors be awarded contracts for the respective trades related to the construction of the Learning Resource Center, in accordance with specifications, terms, and conditions of the above-named bid.

|  | Bid Package | Bid Package Description | Low Bidder | Bid Award Amount |
| --- | --- | --- | --- | --- |
|  | 1-1 | Final Clean up | M N Z Janitorial Services | $27,845 |
|  | 1-2 | Demolition | Doja Inc. | $677,000 |
|  | 2-2 | Landscape | Martinez Landscape | $105,414 |
|  | 3-1 | Concrete | Frederick Towers | $1,074,000 |
|  | 4-1 | Masonry | Southern Counties Quality Masonry | $519,000 |
|  | 5-1 | Structural Steel | Plas-Tal | $1,495,000 |
|  | 6-1 | Finish Carpentry | K & Z Cabinet Co. Inc. | $116,998 |
|  | 7-1 | Roofing | Letner Roofing | $250,000 |
|  | 7-2 | Sheet Metal | No Bids; Budget Placeholder | $83,915 |
|  | 8-1 | Glass & Glazing | Padua Glass Enterprises, Inc. | $441,700 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
|  | 9-1 | Metal Framing | Superior Wall Systems, Inc. | $1,549,720 |
|  | 9-2 | Ceramic Tile | R&S Floor Coverings | $56,126 |
|  | 9-3 | Acoustical Ceiling | Performance Contracting | $159,400 |
|  | 9-4 | Flooring | R&S Floor Coverings | $103,684 |
|  | 9-5 | Painting | Industry Coatings | $94,600 |
|  | 10-1 | Misc. Specialties | Inland Building Companies | $85,600 |
|  | 10-2 | Toilet Partitions | Stumbaugh & Associates, Inc. | $18,132 |
|  | 14-1 | Elevators | Braaksma Construction | $187,000 |
|  | 15-1 | Fire Sprinklers | Qualco | $217,848 |
|  | 15-2 | Plumbing | H.L. Moe | $419,416 |
|  | 15-3 | HVAC | PPC | $725,725 |
|  | 16-1 | Electrical | S.H. Fish Electric | $865,000 |
|  |  |  | TOTAL | $9,273,123 |

The original budget for this project was $7,100,000.

F.	REJECTION OF BID PROTEST – BID 2006-6 PHASE I INFRASTRUCTURE PROJECT

It is recommended the Board of Trustees adopt the Vice President of Administrative Services’ decision to reject the bid protest submitted by ARB, Inc. in relation to the Phase 1 Infrastructure Project.  Upon review and evaluation, it has been determined the issues expressed are not sufficient to agree with the bid protest.

G.	BID 2006-5 PHASE 1 INFRASTRUCTURE PROJECT

It is recommended that the following low bidder be awarded the contract for bid package 2006-5 for Phase 1 Infrastructure Project, in accordance with specifications, terms and conditions of the above-named bid.  In Phase 1 of a 3-phase project designed to deliver underground utilities to campus buildings, the total cost for all three phases is estimated to be $43,750,000.  It is anticipated that the total project cost (Phase 1, 2, and 3) will exceed the original Master Plan budget of $38,925,593.

BPO			VENDOR			BID AMOUNT

TBD			Mel Smith Electric, Inc.	$10,790,000

Other Bidders:		ARB, Inc.			$13,930,000

Page 48

Administrative Services – Measure E Bond Fund

H.	BID 2006-6 HUMANITIES HAZARDOUS MATERIALS ABATEMENT

It is recommended that the following contractor be awarded the contract for bid package 2006-6 for removal of hazardous materials in the remaining Humanities offices, classrooms and related areas, in accordance with specifications, terms and conditions of the above-named bid.

BPO			VENDOR			BID AMOUNT

TBD			Marcor Remediation, Inc.	$135,000

Other Bidders:		Envirocon, Inc.		$170,000

Miller Environmental, Inc.	$172,000

Teg Lui Environmental	$143,200

I.	NOTICE OF JOB COMPLETION – CIRCULATING AIR

It is recommended that the Board of Trustees accept as complete the following project and authorize final payment for the work.  The required work has been completed in accordance with the conditions and specifications of the subject bid and accepted by a District representative.

- Project				Vendor		Contract Amount

Science Complex Renovation		Circulating Air	$3,716,059

Bid #:2002-8/#15-3

#### J.	CONTRACT - STATEWIDE EDUCATIONAL WRAP-UP (INSURANCE) PROGRAM (SEWUP)

Contractor			Dates of Service		Contract Amount:

Keenan and Associates	11/1/06-11/1/07		$332,459

The contractor will provide the District’s Owner Controlled Insurance Program (OCIP) for the Learning Resource Center (LRC) Construction Project under its Statewide Educational Wrap-Up Program (SEWUP) by providing and administering the primary insurance for the project. All premiums and coverage (General Liability, Workers’ Compensation, Pollution Liability, etc.) are paid by the District and are included in the project budget.  This SEWUP Insurance Program is comprised of a consortium of community colleges for the purpose of reducing the insurance costs of major construction projects.

Page 49

Administrative Services – Measure E Bond Fund

### K.	CONTRACT – CHEVRON ENERGY SOLUTIONS AND ACCO ENGINEERED SYSTEMS

It is recommended the Board of Trustees approve entering into a contract with the joint venture of Chevron Energy Solutions and ACCO Engineered Systems to construct the

Central Plant Project according to the plans and specifications of Request for Proposal #06-005.

Government Code 4217 gives public agencies the ability to procure energy conservation projects though a selection and negotiation process. The Central Plant qualifies as such a project and this procurement process was used.

Proposals were solicited from 17 firms.  Four firms responded with proposals. Three firms were interviewed by a panel of District managers and project staff. The fourth firm was not interviewed because the cost of its proposal was significantly higher than the three firms interviewed.

Chevron Energy Solutions and ACCO Engineered Systems was selected based upon the judgment of the selection panel that its proposal represented the best value to the District.

The primary factors considered in making selection included price, the vendor’s prior experience with this type of project and the experience and expertise of the proposed project team.

The low proposal was not selected because:

- The firm failed to demonstrate prior experience in similar projects.

- The presentation of a value engineering proposal that would have required DSA approval that would have resulted in a timely and costly delay.

Dates of Service:  November 21, 2006 though March 31, 2008.

Cost:  Not to Exceed $12,245,000.

Other Vendors:  Honeywell Building Solutions - $17,250,000, Southland Industries - $13,998,000, Compass Energy Solutions - $11,482,000

Page 50

Administrative Services – Measure E Bond Fund

L.	CHANGE ORDER – HUMANITIES BUILDING

It is recommended that the contracts of the prime trade contractors listed below be adjusted by the amounts indicated due to the design changes.

PP&C, Inc.	$10,758

SH Fish Electric	$  1,250

$42,724

$43,974

K & Z Cabinet	$175

PP&C, Inc.	$648

Padua Glass	($3,920)

TOTAL	$51,635

Administrative Services – Measure E Bond Fund

M.	PURCHASE ORDERS (PO) AND BLANKET PURCHASE ORDERS (BPO)

The following purchase orders have been issued in accordance with the District’s purchasing policy and authorization of the Board of Trustees.  It is recommended that the following purchase orders for Measure “E” expenditures be ratified and that payment be authorized upon delivery and acceptance of the items or services ordered.

| P.O. Number | Vendor Name | Site Name | Description | P.O. Cost |
| --- | --- | --- | --- | --- |
| P0090903 | Culver Newlin Inc. | Behavioral/Social Science | New Equipment | $6,549.13 |
| P0091175 | McMaster Carr | Facilities Planning | New Equipment | $1,215.98 |
| P0099048 | The Ochoa & Moore Law Firm | Temporary Space/ Relocation | Legal -Bond Projects | $10,453.04 |
| P0099049 | Division of the State Architect | Remodeling-Phase 3 | Architecture & Engineering | $8,645.20 |
| P0099050 | M & K Metal Co. | Science Complex | Buildings | $1,868.08 |
| P0099051 | Prime Stripe | Health Sciences | New Equipment | $7,923.90 |
| P0099052 | Akerman Senterfitt LLP Wickwire Gavin | Humanities Complex | Legal -Bond Projects | $5,666.00 |
| P0099053 | Wickwire Gavin LLP | Master Planning | Legal -Bond Projects | $6,998.42 |
| P0099054 | Vector Resources, Inc. | Temporary Space/ Relocation | Buildings | $9,493.55 |
| P0099055 | Allsteel, Inc. C/O: Interservice | Temporary Space/ Relocation | Group II Equipment | $9,345.48 |
| P0099057 | Discount Two-Way Radio | Purchasing | New Equipment | $9,417.75 |
| P0099058 | KI c/o Interservice | Temporary Space/ Relocation | Group II Equipment | $370.99 |
| P0099071 | O.T.Y., Inc. | Temporary Space/ Relocation | Site Improvements | $370.63 |
| P0099072 | Unique Products | Temporary Space/ Relocation | Site Improvements | $5,845.50 |
| P0099073 | All American Inspection | Temporary Space/ Relocation | Testing & Inspection | $500.00 |
| P0099074 | Division of the State Architect | Temporary Space/ Relocation | Architecture & Engineering | $1,089.31 |
| P0099076 | CCS Presentation Systems, Inc. | Behavioral/Social Science | New Equipment | $1,136.01 |
| P0099077 | Interservice | Temporary Space/ Relocation | Group II Equipment | $2,285.00 |
| P0099078 | Cole Parmer Instrument Co. | Natural Sciences | New Equipment | $1,755.24 |
| P0099079 | C.W. Driver | Humanities Complex | Professional Services-Bond | $3,000.00 |
| P0099080 | Maas Companies, LLC | Technical Arts | Professional Services-Bond | $24,000.00 |
| Administrative Services – Measure E Bond Fund |  |  |  |  |
| P.O. Number | Vendor Name | Site Name | Description | P.O. Cost |
| P0099084 | Physics Enterprises | Natural Sciences | New Equipment | $594.14 |
| P0099085 | VWR Scientific | Natural Sciences | New Equipment | $4,099.37 |
| P0099086 | State Water Resources Control Board | Humanities Complex | Site Improvements | $284.00 |
| B0099012 | C & A Floorcoverings | Central Plant | Buildings | $6,413.70 |
| B0099056 | Sandy Pringle Associates | Lot H - Parking Structure | Testing & Inspection | $365,000.00 |
| B0099059 | Maas Companies, LLC | Primary Electrical Distribution | Professional Services-Bond | $326,500.00 |
| B0099060 | Maas Companies, LLC | Energy Efficiency Improvement | Professional Services-Bond | $70,450.00 |
| B0099061 | Maas Companies, LLC | Lot H - Parking Structure | Professional Services-Bond | $208,716.65 |
| B0099062 | Maas Companies, LLC | Signage and Wayfinding | Professional Services-Bond | $65,000.00 |
| B0099063 | Maas Companies, LLC | Temporary Space/ Relocation | Professional Services-Bond | $86,730.00 |
| B0099064 | Maas Companies, LLC | Student Service/ Activities Center | Professional Services-Bond | $798,202.95 |
| B0099065 | Maas Companies, LLC | Remodeling-Phase 3 | Professional Services-Bond | $221,837.50 |
| B0099066 | Maas Companies, LLC | Learning Resource Center | Professional Services-Bond | $177,500.00 |
| B0099067 | Maas Companies, LLC | Humanities Complex | Professional Services-Bond | $772,407.18 |
| B0099068 | Maas Companies, LLC | Fire Academy Structure | Professional Services-Bond | $19,784.38 |
| B0099069 | Maas Companies, LLC | Central Plant | Professional Services-Bond | $254,950.00 |
| B0099070 | Maas Companies, LLC | Bookstore | Professional Services-Bond | $152,122.40 |
|  | Total POs and BPOs : | 38 | Grand Total: | $3,648,521.48 |

Page 53

Relocate the janitor’s closet sinks and drinking fountains on the first, second, and third floors.

Change light fixture type from 2’x 4’ to 1’x 4’ in the Intermediate Distribution Frame and Janitors Rooms on the first, second, and third floors; and provide four (4) additional electrical double duplex receptacles and four (4) combination telephone/data outlets in two offices.

Relocate three (3) groups of power, data and AV furniture connections from the walls to floor devices in ten classrooms.  Provide three (3) floor pass throughs or boxes per room for ten classrooms.

Installation of dishwasher in Room 224 Staff Lounge is deleted.  Plumbing for dishwasher to remain capped.  At center of west wall, provide ½” water supply at +24” capped with chrome access cover plate.

Provide finished cabinet faces all three (3) sides where dishwasher was deleted.

Change twelve (12) 38” x 52” and eleven (11) 38” x 46” translucent glass panels and replace with 1’ insulated vision panels.                                                                                Page 51